# (10)	Reports from UK groups (very brief; highlights or problems; RXXXX/2000)

# Institute:  Glasgow

- List of ATLAS activities

- Preparations for SCT Forward Module wire-bonding and testing.

- Contributions to SCT Systems Test lab. Development at CERN.

- Fabrication of forward SCT  thermal shield prototype.

- Preparation of Grid Tier 2 bid, with Edinburgh.

- Contribution to Monte Carlo simulation for ATLAS.

- Evaluation of potential use of silicon detectors in a luminosity monitor.

(ii)	Institute effort on ATLAS during 1999/2000

| Direct ATLAS staff (students/fellows/staff/technicians etc) during 1999/2000 |  |  |  |  |
| --- | --- | --- | --- | --- |
| Name | Activity | Post | Funding Body | Total |
| K.M.Smith |  | Professor | SHEFC | 0.3 |
| D.H.Saxon |  | Professor | SHEFC | 0.3 |
| A.T.Doyle |  | Reader | SHEFC | 0.2 |
| R.St.Denis |  | Lecturer | SHEFC | 0.1 |
| V.O'Shea |  | RA3 | PPARC | 0.8 |
| R.Bates |  | RA1A | PPARC | 0.8 |
| A.S.Thompson |  | RA2 | PPARC | 0.2 |
| D.Martin |  | RA2 | PPARC | 0.5 |
| A.Tcheplakov |  | RA1A | PPARC | 1.0 |
| F.Doherty |  | Tech. | PPARC | 0.7 |
| A.Meikle |  | Tech. | PPARC | 0.9 |
| D.Livingston |  | Tech. | PPARC | 0.9 |
| S.Bryce |  | Tech. | PPARC | 0.7 |

- Non-PPARC funding on ATLAS during 1999/2000

The group continues to receive an annual allocation of equipment and consumables funding from the University of Glasgow at the level of around 12k pounds. The Department has also agreed to contribute some 15k pounds to the creation of a new, high quality clean room area which should become available from September of this year.

- Summary of current activities since the last MC (June 1999)

- Following essential repairs and an upgrade to our wire-bonding machine, we have now successfully bonded our first forward SCT module and are currently testing this using the CLOAC/SLOG/MUSTARD ensemble of test modules, which have been set up in Glasgow by Richard Bates and our new RA, Sasha Tcheplakov.

- We plan to transfer this module to the CERN System Test lab. on completion of all tests in Glasgow and further optical read-out tests at Liverpool or Oxford. Richard Bates and Fred Doherty have already been actively involved in the System Test lab., the latter in particular in the instrumentation of the cooling and monitoring system and graphical user interface.

- The Glasgow mechanical workshop is constructing a prototype of the SCT Forward thermal shield, based on a RAL design. This should be tested during the next few months.

- Tony Doyle has played an important role in the preparation of a very recently submitted joint JREI bid from Edinburgh and Glasgow for funding of a ‘Tier 2’ computing centre.

- Stan Thompson has contributed to the maintenance of the external package PYTHIA in the Monte Carlo simulation package being developed by Ian Hinchcliffe, who is creating the GAUDI interface based on the CDF interface. Stan hopes to work with him on that towards the end of the year.

- Two of our research students, (Steven Devine and Gennaro Ruggiero), have participated in the RD39 (‘Lazarus’) studies of radiation hardness enhancement effects in silicon detectors operated at liquid nitrogen temperatures. We are presently evaluating a very recent proposal to investigate the use of such detectors in an ATLAS luminosity monitor.

2