# ANNEX I

## Work Plan

## I. Summary Project  Information #2731

### 1. Project Title

Assembly of precisions carrier (spines) for the ATLAS silicon detector modules

### 2. Project Manager

| Name: |  | Kholodenko Anatoli G. |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Title: | Candidate of science |  |  |  | Position: |  | Senior physicist |  |
| Street address: |  |  |  | 1, Pobeda |  |  |  |  |
| City: | PROTVINO |  |  |  | Region: |  | Moscow |  |
| ZIP: | 142 281 |  |  |  | Country: |  |  | Russia |
| Tel.: | 007-0967-747823, ZIP from Moscow –(27) |  |  |  | Fax: | 0967 –742824 |  |  |
| E-mail: |  |  | holodenko@mx.ihep.su, holodenko@doctor.ihep.su |  |  |  |  |  |

### 3. Participating Institutions

#### 3.1. Leading Institution

| Short reference: |  |  |  |  | IHEP |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Full name: |  |  | STATE RESEARCH CENTER OF RUSSIA-INSTITUTE FOR HIGH ENERGY PHYSICS (IHEP) |  |  |  |  |  |  |  |  |
| Street address: |  |  |  | 1, Pobeda |  |  |  |  |  |  |  |
| City: | PROTVINO |  |  |  |  |  |  | Region: |  | Moscow |  |
| ZIP: | 142281 |  |  |  |  |  |  | Country: |  |  | Russia |
| Name of Signature Authority: |  |  |  |  |  |  | Tyurin Nikolai E. |  |  |  |  |
| Title: | Doctor of science |  |  |  |  |  |  | Position: |  | Deputy Director |  |
| Tel.: | (0967)- 713442 zip from Moscow –(27) |  |  |  |  |  |  | Fax: | (0967)-742824 |  |  |
| E-mail: |  | tyurin@mx.ihep.su |  |  |  |  |  |  |  |  |  |
| Governmental Agency: |  |  |  |  |  | Ministry of Atomic Energy of Russian Federation |  |  |  |  |  |

#### 3.2. Other Participating Institutions

#### Participant Institution 1

| Short reference: |  |  |  |  | NIIGraphite |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Full name: |  |  | Research Institute of Carbon Base Materials (NIIGraphite) |  |  |  |  |  |  |  |  |
| Street address: |  |  |  | 2, Electrodnaja St. |  |  |  |  |  |  |  |
| City: | MOSCOW |  |  |  |  |  |  | Region: |  |  |  |
| ZIP: | 111141 |  |  |  |  |  |  | Country: |  |  | Russia |
| Name of Signature Authority: |  |  |  |  |  |  | Kostikov Valeri I. |  |  |  |  |
| Title: |  |  |  |  |  |  |  | Position: |  | Director |  |
| Tel.: | (095)176 30 61 |  |  |  |  |  |  | Fax: | (095)176 30 61 |  |  |
| E-mail: |  | inna.grigorieva@g23.relcom.ru |  |  |  |  |  |  |  |  |  |
| Governmental Agency: |  |  |  |  |  | Ministry of Industry, Science and Technology of Russian Federation |  |  |  |  |  |
| Sub-manager: |  |  |  | Grigorieva Inna G. |  |  |  |  |  |  |  |
| Title: | Candidate of science |  |  |  |  |  |  | Position: |  | Chief of Laboratory |  |
| Tel.: | (095)176 30 61 |  |  |  |  |  |  | Fax: | (095)176 30 61 |  |  |
| E-mail: |  | inna.grigorieva@g23.relcom.ru |  |  |  |  |  |  |  |  |  |

#### Participant Institution 2

| Short reference: |  |  |  |  | NIITAP |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Full name: |  |  | Scientific Research Institute of Technology and Automation for Industry NIITAP |  |  |  |  |  |  |  |  |
| Street address: |  |  |  | 1st May,1 |  |  |  |  |  |  |  |
| City: | Zelenograd |  |  |  |  |  |  | Region: |  | Moscow |  |
| ZIP: | 103681 |  |  |  |  |  |  | Country: |  |  | Russia |
| Name of Signature Authority: |  |  |  |  |  |  | Khokhlov Michail V. |  |  |  |  |
| Title: | Candidate of science |  |  |  |  |  |  | Position: |  | Director |  |
| Tel.: | 095 5330404 |  |  |  |  |  |  | Fax: | 095-5330404 |  |  |
| E-mail: |  |  |  |  |  |  |  |  |  |  |  |
| Governmental Agency: |  |  |  |  |  | RUSSIAN CONTROL SYSTEMS AGENCY |  |  |  |  |  |
| Sub-manager: |  |  |  | Pilavova Larisa V. |  |  |  |  |  |  |  |
| Title: | Candidate of science |  |  |  |  |  |  | Position: |  | Chief of department |  |
| Tel.: | 095 5330844 |  |  |  |  |  |  | Fax: | 095-5330404 |  |  |
| E-mail: |  | larisa@ccs.ru |  |  |  |  |  |  |  |  |  |

### 4. Collaborators/Partners

#### 4.1. Collaborators

#### 4.2. Partners

| Institution: |  |  | European Organization for Particle Physics (CERN) |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Street address: |  |  |  | 1211 Geneva 23, Switzerland |  |  |  |  |  |  |
| City: | Geneva |  |  |  |  | Region/State: |  |  |  | Geneva-23 |
| ZIP: | CH-1211 |  |  |  |  | Country: |  |  | Switzerland |  |
| Signature Authority: |  |  |  |  | Roger Cashmore |  |  |  |  |  |
| Title: |  |  |  |  |  | Position: |  | Director of Research |  |  |
| Tel.: | 41-22-7673838 |  |  |  |  | Fax: |  |  |  |  |
| E-mail: |  | Roger.Cashmore@cern.ch |  |  |  |  |  |  |  |  |
| Project Coordinator: |  |  |  |  | Nicolas Koulberg |  |  |  |  |  |
| Title: |  |  |  |  |  | Position: |  | link person ISTC-CERN |  |  |
| Tel.: |  | 41-22-7677320 |  |  |  | Fax: | 41-22-7677320 |  |  |  |
| E-mail: |  | Nicolas.Koulberg@cern.ch |  |  |  |  |  |  |  |  |
| Project Sub-Manager: |  |  |  |  | ##### Hans-Günther Moser |  |  |  |  |  |
| Title: |  |  |  |  |  | Position: |  |  |  |  |
| Tel.: |  | 41-22-7671472 |  |  |  | Fax: |  | 41-22-7677320 |  |  |
| E-mail: |  | Hans-Gunther.Moser@cern.ch |  |  |  |  |  |  |  |  |

### 5. Project Duration

24 months

### 6. Project Location and Equipment

| Institution | Location, Facilities and Equipment |
| --- | --- |
| - IHEP | IHEP, bld VP-1, r 315,307,308,304,305 - Facilities for the measurement of the thermal and mechanical properties of the spine components - Equipment for input quality control of the spine components. - Special jigs for the spine assembly - Equipment for output quality control of the spines and control of database of the assembled spines. |
| - NIIGraphite | NIIGraphite, bld KEC NIIGraphite r.108 : - Equipment and special oven for annealing carbon-based materials under pressure. - Facilities to cleave and cut TPG plates. |
| - NIITAP | NIITAP, bld “ANGSTREM” “A” r.102, NIITM r.321-322 1. Equipment for laser cutting of AlN and Al2 O3 . 2. Equipment for laser cutting of TPG. 3. Facilities for grinding of TPG. 4. Installation of facilities for grinding. 5.Equipment for metalization. 6.Facilities for coating of TPG with Parylene. 7.Equipment for opening windows in the Parylene coating. 8.Facilities for production of masks and stencils. |

## II. Specific Information

### 1. Introduction and Overview

The project is part of the ATLAS project. ATLAS is one of the two large general purpose detectors to be installed at the Large Hadron Collider (LHC) at CERN. The layout of the ATLAS is shown in Fig.1. One of the subsystems of the ATLAS detector is the Central Tracker. The Central Tracker is segmented into four subsystems. Three of them use semiconductor detectors like the Forward SCT (Semiconductor Tracker), Barrel SCT and the Pixel Detector. The forth one is the Transition Radiation Tracker (TRT). The central part of the setup and Central Tracker detectors are shown in Fig.2. The silicon strip detectors of the Central Tracker are assembled on modules.

.

Fig.1. A Toroidal LHC Apparatus (ATLAS)

Fig.2. The Central Tracker of ATLAS

The SCT itself has a barrel part for central rapitities (<1) and a forward part for rapitities up to 2.5. The barrel SCT has four layers of detector modules arranged on cylinders around the beam direction (radii between 300 mm and 514 mm). In the forward SCT the detectors are arranged on two times nine disks perpendicular to the beam. Up to three rows of modules cover these discs. Because of the radial arrangement the forward modules are quite different from the barrel modules. Depending on the radius of their position, three different types of forward modules are used, OUTER, MIDDLE and INNER, made with five different detector types. The strip pitch varies between 53 micron and 94 micron.  The total number of the modules in the Forward SCT is 1974. The structure of the module is shown in Fig.3. Two wedge shaped detectors are connected to define one detector plane. One plane has the strips oriented exactly radialy, while in a second plane they are rotated by 40 mrad. A double-sided hybrid holds the electronics and is attached to the end of the module.

Fig. 3.  Exploded view of module components with the spine, as central mechanical structure.

The spine is the central element, sandwiched between the silicon detectors wafers on each of its sides. To minimize the overall material within a module the spine must have the lowest possible mass, be mechanically rigid, consist of material with low number of Z  (be radiation transparent) and provide the interface for the module cooling contacts.

Fig.4. The spine, providing mechanical support of the detector modules

Intrinsically the spine must be highly efficient in its thermal transfer capabilities in order to transmit injected heat from both the attached ASIChybrid structure and, after some years of running, the leakage currents of the silicon detectors that will arise from radiation damage. The ability to achieve the latter requirement is known as the safety against thermal runaway, as such leakage currents double every 7oC increase in silicon temperature and hence are a potential source of uncontrolled temperature rise. The thermal performance was studied and optimiuzed using FEA simulations  described in ATLISEN0007 and these are compared with experimental data given in ATLISTR0002. The low mass has been achieved by designing a minimal volume spine, constructed from customized graphite sheets of very high thermal conductivity. The spine substrate is thermal pyrolytic graphite and is referred to as TPG, to which are attached AlN ceramic parts. The TPG is an anisotropic material having both mechanical and thermal properties that are basically constant within the plane of a substrate sheet and are significantly different in the orthogonal direction, due to the planar mosaic ordering of the carbon structures. The main feature of the 500 ± 25µm thick sheets of TPG is a inplane thermal conductivity typically in the range 15001700 W/mK at temperatures around 20°. In order to achieve electrical insulation and mechanical protection the TPG is coated with a 10µm layer of Parylene. There is an open window in the coating for electrical connection of the TPG via a metal trace on the surface of the ceramics. The mechanical properties of TPG are rather poor and the structure of the spine has to be reinforced using ceramic materials. To achieve this AlN has been chosen because of its high thermal conductivity of 180 W/mK at 20°C and its thermal expansion coefficient, which is well matched to Silicon, thus reducing stress during temperature changes of the module. The attached AlN parts ensure the mechanical stability of the module. The plates covering the TPG at the cooling contacts are 225 ± 25 µm thick. They are needed to ensure a good thermal contact to the cooling points while protecting the soft TPG from mechanical damage. The wings supporting the detectors and providing mechanical stiffness to the detector spine assembly have a thickness of 500 ± 25 µm. Some of the AlN pieces have metal traces to supply the bias contact of the detectors. The detailed spine design has been the result of a long optimisation process taking into account thermal and mechanical performance, cost and assembly. The work was done by this collaboration during the last few years.

### 2. Expected Results and Their Application

It is expected that ATLAS will be able to make outstanding contributions to our understanding of the structure of matter and the fundamental forces. This project will contribute to this important program by supplying components for essential parts of the detector. The main objective of this project will be the timely production, quality assurance and delivery to the SCT ATLAS collaboration of 2021 spines needed for the construcion of the silicon tracker. The mechanical, electrical, thermal and radiation transparency properties of these spines will correspond to the requests of the experiment. Using these spines the semiconductor modules of the ATLAS SCT will be assembled in time. In fact, ATLAS SCT is the first large scale high–density electronics system where thermal pyrolytic graphite is used as thermal dissipation agent. The proposed program opens also new ways in detection techniques, particularly in applications where high-density microelectronics is used. In additional, TPG, a material with low mass and atomic number and large radiation length (X0190 cm) and very high thermal conductivity in the given direction (approximately four times higher than pure copper) can be used as radiation transparent thermal dissipation material for tracking devices in many applications. Furthermore commercial applications can be expected as substrate material for high densitiy and high power microelectronics devices. Similar arguments hold for the AlN ceramics which can be used for similar purposes. Categories of technology development: Development of the new technologies, applied research, Basic Research.

### 3. Meeting ISTC Goals and Objectives

The important ISTC goal to be achieved in the present Project is to provide weapons scientists and engineers, who possess the knowledge and skills related to the mass production of weapons, with opportunities to redirect their work towards peaceful activities (e.g. manufacturing of Particle Physics Detectors). The specialists from the defense industry of Russia will be directly integrated into the work team with foreign scientists and engineers. The area of high- energy physics research is quite competitive and well-balanced in terms of cost-effectiveness of manufacturing the experimental facilities with high performance standards. Through participation in the project and collaboration with institutes involved in the ATLAS experiment, the scientists and engineers from the former weapons industries of Russia will get familiar with international design and engineering standards. The newly developed  technologies can be further used for the production of new goods of high quality standards for the market economy.

### 4. Scope of Activities

#### Task 1 Preparation of thermo pyrolytic graphite (TPG) plates with required thermo- and mechanical properties .

| Task description and main milestones |  | Participating Institutions |
| --- | --- | --- |
| 4.1.1. Preparation and modernization of the equipment for the serial production of Thermo Pyrolytic Graphite (TPG) plates 4.1.1.1 Modernization of the equipment required for additional annealing under pressure of Pyrolytic Graphite. 4.1.2 Selection and preparation of raw PG plates for annealing under pressure 4.1.3 Annealing under pressure 4.1.4 Preliminary quality control of TPG plates 4.1.5 Assembling of the moulds and the oven for annealing under pressure, cutting and cleavage of TPG plates 4.1.6 Flattening of spines for elimination of flatness deviations after machining. 4.1.7 Service and repairs of the equipment, lathing and polishing for the fitting of annealing under pressure moulds 4.1.8 Account assistance, computer service and document printing |  | NIIGraphite |
| Description of deliverables |  |  |
| 1 | Quarterly reports for ISTC center; |  |
| 2 | Periodic quarterly report for CERN-Atlas collaboration; |  |
| 3 | Delivery of thermal pyrolytic graphite (TPG) plates with required thermo- and mechanical properties for the full series of 2021 spines according to schedule. |  |

#### Task 2 Production of the TPG, AlN and Al2O3 items of the spines

| Task description and main milestones |  | Participating Institutions |
| --- | --- | --- |
| Subtask 1: 4.2.1 Quality control of the TPG and Al2O3 sheets 4.2.2 Programming for laser cutting, design of the masks and stencils for metalization. Corrections of the drawings. 4.2.3 Design of the special tooling for technological process. Subtask 2: Production of the AlN-elements: 4.2.4 Production of the special tooling for manufacturing the AlN-elements 4.2.5 Laser cutting of the AlN elements (thickness 0.5 mm and thickness 0.225 mm) 4.2.6 Chemical treatment of the elements 4.2.7 Local grinding of the AlN-elements 4.2.8 Metalization of the AlN-elements 4.2.9 Output QC AlN elements Subtask 3: Production Al2O3 –elements (spacers): 4.2.10 Production of the special tooling for manufacturing Al2O3 –elements. 4.2.11 Laser cutting 4.2.12 Chemical treatment of the elements 4.2.13 Metalization of the Al2O3 –elements 4.2.14 QC of the spacer Subtask 4: Production TPG –elements: 4.2.15 Manufacturing of the special tooling 4.2.16 Grinding and polishing of the TPG shits 4.2.17 Laser cutting 4.2.18 Mechanical treatment after cutting 4.2.19 Local grinding of the TPG-elements 4.2.20 Chemical treatment of the elements 4.2.21 Coating of the TPG by Parylene 4.2.22 Openig the window (for bias contact to TPG ) in the Parylene coating 4.2.23 Output control of the sagitta and thickness of the TPG elements. Subtask 5 4.2.24 Service and repairs of the laser equipment 4.2.25 Service and repairs of the vacuum equipment 4.2.26 Service and repairs of the electric equipment 4.2.27 Service and repairs of the cutting and grinding equipment 4.2.28 Service and repairs of the ventilation equipment 4.2.29 Account assistance, computer service, and document printing |  | NIITAP |
| Description of deliverables |  |  |
| 1 | Quarterly reports for ISTC center; |  |
| 2 | Periodic quarterly report for CERN-Atlas collaboration; |  |
| 3 | Delivery of thermal pyrolytic graphite (TPG) plates with required thermo- and mechanical properties for the full series of 2021 spines according to schedule. |  |

#### Task 3 General coordination of the spine production

| Task description and main milestones |  | Participating Institutions |
| --- | --- | --- |
| 4.3.1 Supervision and correction of changes of the technical documentation 4.3.2 Coordination between ATLAS SCT and Russian partners 4.3.3 Supervision and coordination of the full chain of the spines production |  | IHEP |
| Description of deliverables |  |  |
| 1 | Quarterly reports for ISTC center; |  |
| 2 | Periodic quarterly report for CERN-Atlas collaboration; |  |
| 3 | Delivery of thermal pyrolytic graphite (TPG) plates with required thermo- and mechanical properties for the full series of 2021 spines according to schedule. |  |

#### Task 4 Spine assembling

| Task description and main milestones |  | Participating Institutions |
| --- | --- | --- |
| 4.4.1 Input quality control of components and materials 4.4.2 Management of the inner (local) database (elements, materials, quality etc.) 4.4.3 Documentation of the spine production status and other common information in the general collaboration database 4.4.4.1 Combinatoric optimization of the spine assembling 4.4.4.2 Intermediate quality control 4.4.5 Supporting of mathematical and computer applications 4.4.6 Design of the tooling for spine assembly and testing 4.4.7 Production of the tooling for spine assembly and testing 4.4.8 Spine assembly, washers assembly 4.4.9 Output control and spine identification by bar-codes and storage of the results of the QA in the ATLAS SCT database. |  | IHEP |
| Description of deliverables |  |  |
| 1 | Quarterly reports for ISTC center; |  |
| 2 | Periodic quarterly report for CERN-Atlas collaboration; |  |
| 3 | Delivery of thermal pyrolytic graphite (TPG) plates with required thermo- and mechanical properties for the full series of 2021 spines according to schedule. |  |

#### Task 5 Shipping and others

| Task description and main milestones |  | Participating Institutions |
| --- | --- | --- |
| 4.5.1 Production of the boxes for packing of the spines. Packing of the assembled and inspected spines. 4.5.2 Shipping of the spines and customs documentation 4.5.3 Account assistance, computer service, document printing 4.5.4 Consultations |  | IHEP |
| Description of deliverables |  |  |
| 1 | Quarterly reports for ISTC center; |  |
| 2 | Periodic quarterly report for CERN-Atlas collaboration; |  |
| 3 | Delivery of thermal pyrolytic graphite (TPG) plates with required thermo- and mechanical properties for the full series of 2021 spines according to schedule. |  |

### 5. Role of Foreign Collaborators/Partners

The role of CERN as a partner of the ISTC project is:

- Funding for the realisation of the Project over 2 years. The funding conditions will be agreed in special ISTC-CERN Memorandum of Understanding.

- Project Management, Engineering and Coordination Management.

- Providing the technical documentation needed for the production of the spines. This includes engineering drawings, specifications and quality assurance procedures.

- Quality control: Spines produced in Russia will be tested and their properties will be compared with the design values. Discrepancies need to be analysed and eventual changes to the design, the assembly procedure and the quality control need to be developed.

- Reception of the assembled and tested spines for assembly to Endcap SCT modules. Severe quality control test will be performed to assure that the modules satisfy the strict requirements needed for a successful operation of the ATLAS tracker.

- Coordination and monitoring of the assembly and integration of the completed Endcap SCT modules into the ATLAS experiment at the LHC.

### 6. Technical Approach and Methodology

The spine production will be organized according to following scheme. Firstly TPG is made from sourced PG. TPG has an in-plane thermal conductivity of about 1600 W/mK. TPG sheets are then used to manufacture the central elements of the spine. During laser cutting, profiling, grinding of the sheets, or local grinding of the profiled TPG element, or during the Parylene coating (long time heating under vacuum) a deformation of the TPG may appear. As observed at a test production of TPG elements, the fraction of the deformed (=large sagitta) TPG elements is too high. NIIGraphite developed the special procedure ”to correct” the deformed TPG elements. Hence at NIITAP the saggita of the TPG elements is controlled after each production step, and, if necessary, the TPG is send to NIIGraphite for correction.  Despite the additional efforts this procedure reduces costs since the expensive TPG is used more efficiently. The AlN spine elements are manufactured by NIITAP using the same technology as used for the pre-series spine production. The thermal conductivity coefficient of the AlN ceramics used for the spine production is about 180-200 W/mK. The spines are assembled by IHEP. The quality assurance (QA) procedures for spine elements before and after have been developed and used for the pre-series production. The required mechanical tolerances have been achieved. After assembly the spines are inspected and the thickness is measured at predefined points. Each completed spine is subject to a quality assurance of its thermal performance and electrical contactcontinuity. The electrical continuity is checked by direct measurements of the electrical resistance between the contact pads on the AlN facings and the HV openings on the TPG area. A special QA procedure has been developed to control the thermal conductivity of the assembled spine is performed by injecting a periodic heat wave at the main cooling contact and measuring the phase shift of the periodic temperature variation at the second cooling point. Data for each spine is recorded and stored in a database for comparison with both standards and with FEA simulation. Each spine is given a barcoded identity from the SCT database and is finally inspected visually before packaging. The plastic package is labeled to identify the spine. The results of the QA are stored in the ATLAS SCT database as required. The procedure of the spine production is as follows:

- Selection and preparation of raw PG plates for annealing at t=2900oC and annealing procedure.

- Additional annealing under pressure at t=2900oC.

- Cut and cleavage of TPG plates

- Secondary selected flattening of spines TPG elements for elimination of flatness deviations after machining.

- Input QC of the spine components (inspection of AlN and Al2O3 sheets and TPG)

- Laser cutting of the AlN elements of thickness 0.5 mm.

- Laser cutting of the AlN elements of thickness 0.225 mm.

- Chemical treatment of the AlN elements.

- Local grinding of the AlN-elements.

- Metalization of the AlN-elements.

- Output QC of AlN elements (control of the thickness, electrical resistance of the open part     on the ceramics, electrical conductivity of the metal traces)

- Production of the Al2O3 –elements (spacer):  laser cutting, chemical treatment of the elements, metalization of the Al2O3 –elements.

- Output QC of the spacer (control of the thickness, electrical resistance of the open part on the ceramics, electrical conductivity of the metal traces).

- Production of TPG –elements: grinding of the TPG sheets, laser cutting, mechanical treatment after cutting, local grinding of the TPG-elements, chemical treatment of the elements, coating of the TPG by Parylene, opening of the window (for bias contact to TPG) in the Parylene coating

- The output control of sagitta and thickness of the TPG elements, and, if necessary, the correction of the flatness of the TPG (according to p.4).

- Input quality control of the elements and materials for assembly.

- Combinatoric optimization of the spine assembly

- Intermediate quality control.

- Spine assembly. Output control, identification with bar-coding and storage the results of the QA in the ATLAS    SCT database.  Shipping of the spines to the collaboration.

### 7. Technical Schedule

|  | Quarter 1 | Quarter 2 | Quarter 3 | Quarter 4 | Quarter 5 | Quarter 6 | Quarter 7 | Quarter 8 | Person*days |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Task 1 Manufactured TPG sheets | 170 | 257 | 300 | 300 | 300 | 300 | 300 | 111 |  |
| Person*days | 408 | 407 | 405 | 402 | 402 | 402 | 402 | 396 | 3224 |
| Task 2 Sets for spine assembling | 170 | 257 | 300 | 300 | 300 | 300 | 300 | 111 |  |
| Person*days | 1067 | 444 | 494 | 501 | 494 | 494 | 494 | 300 | ##### 4288 |
| Task 3 | Report | Report | Report | Report | Report | Report | Report | Report |  |
| Person*days | 55 | 55 | 55 | 55 | 55 | 55 | 55 | 55 | 440 |
| Task 4 Assembled spines (%) | 8.4 | 12.7 | 14.68 | 14.68 | 14.68 | 14.68 | 14.68 | 5.5 |  |
| Person*days | 415 | 188 | 188 | 188 | 185 | 185 | 185 | 180 | 1714 |
| Task 5 % fulfillment of total task to the end of quarter. | 8.4 | 21.1 | 35.78 | 50.46 | 65.14 | 79.82 | 94.5 | 100 |  |
| Person*days | 54 | 50 | 50 | 56 | 50 | 50 | 50 | 54 | 414 |
| TOTAL | 1999 | 1144 | 1192 | 1202 | 1186 | 1186 | 1186 | 985 | 10080 |

### 8. Personnel Commitments

#### 8.1. Individual participants

### Leading Institution: IHEP

#### Category II (other scientific and technical personnel)

| Name | Birth Year | Scientific Title | Function in project | Daily rate (US$) | Total days | Total grants (US$) |
| --- | --- | --- | --- | --- | --- | --- |
| Kholodenko Anatoli Grigorievich | 31.10.1949 | Ph.D., senior physicist | Project manager | 35 | 440 | 15400 |
| Rudenko Roman Eduardovich | 28.10.1977 |  | management of the local database (elements, materials, quality etc.)Monitoring the spine production status and other common Information using the general collaboration database | 20 | 180 | 3600 |
| Riadovikov Vassili Nikolaevich | 7.09.1948 | Ph.D., senior physicist | Output quality control of the spines. Shipping of the spines and keeping the custom documentation | 25 | 150 | 3750 |
| Maljaev Vladimir Kharlampievitch | 24.11.1941 |  | Design of the tooling for the spines assembly and tooling for tests of the elements of the spines. Spines assembly. | 20 | 440 | 8800 |
| Korobchuk Pavel Petrovich | 16.04.1977 |  | Design of the tooling for spine tests. Design documentations. | 20 | 100 | 2000 |
| Suslov Mikhail Mikhailovich | 6.08.1950 |  | Spine assembly. Input control of the quality of the elements and materials. | 15 | 440 | 6600 |
| Golovkin Vladimir Feodorovich | 24.05.1949 |  | Input quality control of the elements. Intermediate quality control. Spacers assembly | 15 | 160 | 2400 |
| Paramochkine Serguei Alexandrovich | 19.07.1959 |  | Production of the plastic boxes for spines, mechanical support. Packing of the spines. | 15 | 160 | 2400 |
| Komarov Vladimir Ilich | 25.09.1949 |  | Production of the plastic boxes for spines, mechanical support. Packing of the spines. | 15 | 120 | 1800 |
| Total: |  |  |  |  | 2190 | 46750 |

#### Category IV (personnel, who will spend less than 22 days per year on the project)

| Number | Function in project | Daily rate (US$) | Total days | Total grants (US$) |
| --- | --- | --- | --- | --- |
| 1 | Mechanical service of the locksmith jobs:Production of the boxes for spines packing. Production of the tooling for spine assembly and testing | 15 | 44 | 660 |
| 1 | Mechanical service: milling : Production of the boxes for spines packing. Production of the tooling for spine assembling and testing | 15 | 44 | 660 |
| 1 | Mechanical service of the lathing job: Production of the tooling for spine assembling and testing | 15 | 44 | 660 |
| 2 | Technician: spacers assembly | 15 | 70 | 1050 |
| 2 | Programming/mathematician: Mathematical optimization of the spine assembly. Supporting of the mathematical and computer applications. Support of the mathematical and computer applications | 25 | 88 | 2200 |
| 1 | Accounting: Account assistance, computer service, document printing | 25 | 44 | 1100 |
| 1 | Advising | 25 | 44 | 1100 |
| Total: |  |  | 378 | 7430 |

### Participant Institution 1: NIIGraphite

#### Category I (weapon scientific and technical personnel)

| Name | Birth Year | Scientific Title | Weapon Expertise Ref. | Function in project | Daily rate (US$) | Total days | Total grants (US$) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sazonov Gennadij Grigorievich | 7/18/1941 | Ph.D | 1.1 | Annealing under pressure | 25 | 440 | 11000 |
| Kotosonov Alexei Stepanovich | 2/27/1937 | Prof.,Doctor of science | 1.1 | Preliminary quality control and tests | 25 | 440 | 11000 |
| Ostronov Boris Grigorievich | 18/11/1939 | Ph.D. | 1.1 | Assembling of the moulds and oven for annealing under pressure, cut and cleavage of TPG plates | 25 | 440 | 11000 |
| Bubnenkov Igor Anatolievich | 02/07/1954 | Ph.D. | 1.1 | Secondary random flattening of spines elements for elimination of machining flatness deviation | 22 | 200 | 4400 |
| Total: |  |  |  |  |  | 1520 | 37400 |

#### Category II (other scientific and technical personnel)

| Name | Birth Year | Scientific Title | Function in project | Daily rate (US$) | Total days | Total grants (US$) |
| --- | --- | --- | --- | --- | --- | --- |
| Grigorieva Inna Georgievna | 11/8/1958 | Ph.D. | Team leader Project submanager | 35 | 440 | 15400 |
| Antonov Alexander Anatolievich | 06/30/1954 | Ph.D. | Selection and preparation of raw PG plates for annealing under pressure | 25 | 440 | 11000 |
| Ryabov Vladimir Vasilievich | 05/4/1944 |  | Account assistance, computer service document printing | 20 | 440 | 8800 |
| Total: |  |  |  |  | 1320 | 35200 |

#### Category IV (personnel, who will spend less than 22 days per year on the project)

| Number | Function in project | Daily rate (US$) | Total days | Total grants (US$) |
| --- | --- | --- | --- | --- |
| 1 | Mechanical service: press for annealing under pressure:Service and repairs of press for annealing | 10 | 40 | 400 |
| 1 | Mechanical service: electrical equipment: Service and repairs electrical equipment | 10 | 40 | 400 |
| 1 | Mechanical service: water cooling system: Service and repairs water cooling system | 10 | 40 | 400 |
| 2 | Lathing –milling machine operator: Fitting of the moulds used for annealing under pressure | 10 | 80 | 800 |
| 2 | Polishing: Polishing of the moulds used for annealing under pressure | 10 | 80 | 800 |
| 1 | Mechanical service: cutting and polishing machines:Service and repairs of cutting and grinding machines | 10 | 40 | 400 |
| 1 | Mechanic service set-up for texture measurements:Service and repairs of set-up for texture measurements | 10 | 40 | 400 |
| 1 | Mechanical service ventilation system:Service and repairs of the ventilation system, subsidiary works | 10 | 24 | 240 |
| Total: |  |  | 384 | 3840 |

### Participant Institution 2: NIITAP

#### Category I (weapon scientific and technical personnel)

| Name | Birth Year | Scientific Title | Weapon Expertise Ref. | Function in project | Daily rate (US$) | Total days | Total grants (US$) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Pilavova Larisa Vladimirovna | 13/01/1952 | Ph.D. | 1.2, 1.4 | Team leader, Project submanager | 35 | 440 | 15400 |
| Seregin Viatcheslav Sergeevich | 25/07/1952 | Ph.D. | 1.2, 1.4 | The output quality control of the AlN, Al2O3. and TPG elements, Input Q.A. of the materials | 25 | 360 | 9000 |
| Troitsky Viatcheslav Leonidovich | 14/03/1943 |  | 1.2, 1.4 | Mechanical treatment AlN and Al2O3. Local grinding AlN, TPG | 25 | 440 | 11000 |
| Skripnichenko Alexander Stepanovich | 9/08/1937 |  | 1.2 | Laser cutting of AlN | 25 | 440 | 11000 |
| Gerankin Sergej Stepanovich | 26/11/1980 |  | 1.2 | Laser cutting of AlN and TPG | 25 | 440 | 11000 |
| Dokuchaeva Svetlana Leonidovna | 10.04.1965 |  | 1.2 | Grinding of the TPG sheets Mechanical treatment after cutting | 25 | 440 | 11000 |
| Gorkov Alex Viktorovich | 13.12.1957 |  | 1.2, 1.4 | Programming for laser cutting, design and production of the masks and stencils. | 20 | 260 | 5200 |
| Rusanov Ivan Evgenievich | 10.02.1948 |  | 1.2, 1.4 | Metallization of the AlN, Al2O3 elements. | 20 | 276 | 5520 |
| Grizenko Anatoli Lykianovich | 1.04.1942 |  | 1.2, 1.4 | Design and production of the specials tooling. | 20 | 280 | 5600 |
| Torgashova Natalia Vladimirovna | 13.12.1961 |  | 1.2 | Chemical treatment of the AlN,Al2O3 and TPG elements. Openig the window (for electrical contact to TPG ) in the Parylene coating | 20 | 240 | 4800 |
| Volodko Margarita Aleksandrovna | 12.09.1959 |  | 1.2 | Coating of the TPG by Parylene.Opennig the window (for electrical contact to TPG ) in the Parylene coating | 25 | 210 | 5250 |
| Total: |  |  |  |  |  | 3826 | 94770 |

#### Category IV (personnel, who will spend less than 22 days per year on the project)

| Number | Function in project | Daily rate (US$) | Total days | Total grants (US$) |
| --- | --- | --- | --- | --- |
| 2 | Service of laser equipment: Service and repairs of laser setup | 10 | 60 | 600 |
| 2 | Service of vacuum equipment: | 10 | 60 | 600 |
| 2 | Service and repairs of electrical equipment | 10 | 60 | 600 |
| 2 | lathing and milling-machine operator: Production of the special tooling (2 persons) | 10 | 60 | 600 |
| 2 | Operator of plasma and chemical processes Opening the window (for contact to TPG ) in the Parylene coating (2 persons) | 10 | 68 | 680 |
| 2 | Mechanical service and repairs of cutting, polishing and grinding machines: | 10 | 60 | 600 |
| 2 | Service of ventilation system: Service and repairs of ventilation system, subsidiary works | 10 | 60 | 600 |
| 1 | Account assistance, computer service, document printing | 25 | 34 | 850 |
| Total: |  |  | 462 | 5130 |

#### 8.2. Managerial responsibilities

IHEP                                                                             working drawings and documentations

Management of the spine  production

Assembled spines

ATLAS SCT Collaboration

NIIGraphite

IHEP	Modules assembling

Manufacture of TPG  sheets	                spine assembling

TPG   sheets

spine items

NIITAP

Manufacture TPG and ceramics items of spines

### 9. Financial Information

### TABLE 1

#### Estimated Aggregated Expenditures by Recipient

|  |  | Category | Quarters 1 & 2 |  | Year 1 |  | Year 2 |  | Total |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | (1) | (2) | (1) | (2) | (1) | (2) | (1) | (2) |
| 1 |  | Grant Payments: |  |  |  |  |  |  |  |  |
|  | 1.1 | Category I |  | 45954 |  | 77078 |  | 55092 |  | 132170 |
|  | 1.2 | Category II |  | 22650 |  | 42650 |  | 39300 |  | 81950 |
|  | 1.3 | Category III |  |  |  |  |  |  |  |  |
|  | 1.4 | Category IV |  | 5280 |  | 8980 |  | 7420 |  | 16400 |
|  |  | Total Grant Payments |  | 73884 |  | 128708 |  | 101812 |  | 230520 |
| 2 |  | Equipment: |  |  |  |  |  |  |  |  |
|  | 2.1 | Capital Equipment |  | 15000 |  | 15000 |  |  |  | 15000 |
|  | 2.2 | Non-Capital Equipment | 2050 | 400 | 2050 | 400 |  |  | 2050 | 400 |
|  | 2.3 | Other |  |  |  |  |  |  |  |  |
|  |  | Total Equipment | 2050 | 15400 | 2050 | 15400 |  |  | 2050 | 15400 |
| 3 |  | Materials/Supplies | 7471 | 38600 | 10954 | 45330 | 663 |  | 11617 | 45330 |
| 4 |  | Bank Fees | 125 | 1353 | 193 | 1986 | 157 | 1074 | 350 | 3060 |
| 5 |  | Other Direct Costs: |  |  |  |  |  |  |  |  |
|  | 5.1 | Shipping to CERN |  | 1000 |  | 2500 |  | 950 |  | 3450 |
|  | 5.2 | Communications | 100 |  | 200 |  | 200 |  | 400 |  |
|  | 5.3 | Subcontracts/Seminars |  |  |  |  |  |  |  |  |
|  | 5.4 | Other | 3300 | 3750 | 6000 | 3750 | 5300 | 500 | 11300 | 4250 |
|  |  | Total ODC | 3400 | 4750 | 6200 | 6250 | 5500 | 1450 | 11700 | 7700 |
| 6 |  | Travel: |  |  |  |  |  |  |  |  |
|  | 6.1 | Internal *** | 400 |  | 850 |  | 748 |  | 1598 |  |
|  | 6.2 | Outside CIS |  |  |  |  |  | 1710 |  | 1710 |
|  |  | Total Travel | 400 |  | 850 |  | 748 | 1710 | 1598 | 1710 |
|  |  | Overhead/Retainage |  |  |  |  |  |  | 9585 |  |
|  |  | Subtotals | 13446 | 133987 | 20247 | 197674 | 7068 | 106046 | 36900 | 303720 |
|  |  | Totals | 147433 |  | 217921 |  | 113114 |  | 340620 |  |

Remarks:	*	(1) - Cash flow through Recipient Account

**	(2) - Cash flow through ISTC

***	Include Local and inside CIS travel

### TABLE 1-1

#### Estimated Aggregated Expenditures by Leading Institution: IHEP

|  |  | Category | Quarters 1 & 2 |  | Year 1 |  | Year 2 |  | Total |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | (1) | (2) | (1) | (2) | (1) | (2) | (1) | (2) |
| 1 |  | Grant Payments: |  |  |  |  |  |  |  |  |
|  | 1.1 | Category I |  |  |  |  |  |  |  |  |
|  | 1.2 | Category II |  | 13850 |  | 25050 |  | 21700 |  | 46750 |
|  | 1.3 | Category III |  |  |  |  |  |  |  |  |
|  | 1.4 | Category IV |  | 2900 |  | 4430 |  | 3000 |  | 7430 |
|  |  | Total Grant Payments |  | 16750 |  | 29480 |  | 24700 |  | 54180 |
| 2 |  | Equipment: |  |  |  |  |  |  |  |  |
|  | 2.1 | Capital Equipment |  |  |  |  |  |  |  |  |
|  | 2.2 | Non-Capital Equipment |  |  |  |  |  |  |  |  |
|  | 2.3 | Other |  |  |  |  |  |  |  |  |
|  |  | Total Equipment |  |  |  |  |  |  |  |  |
| 3 |  | Materials/Supplies | 431 |  | 674 |  | 663 |  | 1337 |  |
| 4 |  | Bank Fees | 16 | 180 | 24 | 323 | 38 | 290 | 62 | 613 |
| 5 |  | Other Direct Costs: |  |  |  |  |  |  |  |  |
|  | 5.1 | Shipping to CERN |  | 1000 |  | 2500 |  | 950 |  | 3450 |
|  | 5.2 | Communications | 100 |  | 200 |  | 200 |  | 400 |  |
|  | 5.3 | Subcontracts/Seminars |  |  |  |  |  |  |  |  |
|  | 5.4 | Other | 800 |  | 1000 |  | 300 |  | 1300 |  |
|  |  | Total ODC | 900 | 1000 | 1200 | 2500 | 500 | 950 | 1700 | 3450 |
| 6 |  | Travel: |  |  |  |  |  |  |  |  |
|  | 6.1 | Internal *** | 250 |  | 500 |  | 448 |  | 948 |  |
|  | 6.2 | Outside CIS |  |  |  |  |  | 1710 |  | 1710 |
|  |  | Total Travel | 250 |  | 500 |  | 448 | 1710 | 948 | 1710 |
|  |  | Overhead/Retainage |  |  |  |  |  |  | 3205 |  |
|  |  | Subtotals | 1597 | 17930 | 2398 | 32303 | 1649 | 27650 | 7252 | 59953 |
|  |  | Totals | 19527 |  | 34701 |  | 29299 |  | 67205 |  |

Remarks:	*	(1) - Cash flow through Recipient Account

**	(2) - Cash flow through ISTC

***	Include Local and inside CIS travel

### TABLE 1-2

#### Estimated Aggregated Expenditures by Participant Institution 1: NIIGraphite

|  |  | Category | Quarters 1 & 2 |  | Year 1 |  | Year 2 |  | Total |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | (1) | (2) | (1) | (2) | (1) | (2) | (1) | (2) |
| 1 |  | Grant Payments: |  |  |  |  |  |  |  |  |
|  | 1.1 | Category I |  | 9350 |  | 18700 |  | 18700 |  | 37400 |
|  | 1.2 | Category II |  | 8800 |  | 17600 |  | 17600 |  | 35200 |
|  | 1.3 | Category III |  |  |  |  |  |  |  |  |
|  | 1.4 | Category IV |  | 1000 |  | 1920 |  | 1920 |  | 3840 |
|  |  | Total Grant Payments |  | 19150 |  | 38220 |  | 38220 |  | 76440 |
| 2 |  | Equipment: |  |  |  |  |  |  |  |  |
|  | 2.1 | Capital Equipment |  |  |  |  |  |  |  |  |
|  | 2.2 | Non-Capital Equipment | 1220 | 400 | 1220 | 400 |  |  | 1220 | 400 |
|  | 2.3 | Other |  |  |  |  |  |  |  |  |
|  |  | Total Equipment | 1220 | 400 | 1220 | 400 |  |  | 1220 | 400 |
| 3 |  | Materials/Supplies | 5370 | 25250 | 5370 | 25250 |  |  | 5370 | 25250 |
| 4 |  | Bank Fees | 58 | 500 | 60 | 692 | 44 | 391 | 104 | 1083 |
| 5 |  | Other Direct Costs: |  |  |  |  |  |  |  |  |
|  | 5.1 | Technological Energy |  |  |  |  |  |  |  |  |
|  | 5.2 | Communications |  |  |  |  |  |  |  |  |
|  | 5.3 | Subcontracts/Seminars |  |  |  |  |  |  |  |  |
|  | 5.4 | Other |  | 3750 |  | 3750 |  | 500 |  | 4250 |
|  |  | Total ODC |  | 3750 |  | 3750 |  | 500 |  | 4250 |
| 6 |  | Travel: |  |  |  |  |  |  |  |  |
|  | 6.1 | Internal *** | 100 |  | 250 |  | 200 |  | 450 |  |
|  | 6.2 | Outside CIS |  |  |  |  |  |  |  |  |
|  |  | Total Travel | 100 |  | 250 |  | 200 |  | 450 |  |
|  |  | Overhead/Retainage |  |  |  |  |  |  | 4130 |  |
|  |  | Subtotals | 6748 | 49040 | 6900 | 68312 | 244 | 39111 | 11274 | 107423 |
|  |  | Totals | 55788 |  | 75212 |  | 39355 |  | 118697 |  |

Remarks:	*	(1) - Cash flow through Recipient Account

**	(2) - Cash flow through ISTC

***	Include Local and inside CIS travel

### TABLE 1-3

#### Estimated Aggregated Expenditures by Participant Institution 2: NIITAP

|  |  | Category | Quarters 1 & 2 |  | Year 1 |  | Year 2 |  | Total |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | (1) | (2) | (1) | (2) | (1) | (2) | (1) | (2) |
| 1 |  | Grant Payments: |  |  |  |  |  |  |  |  |
|  | 1.1 | Category I |  | 36604 |  | 58378 |  | 36392 |  | 94770 |
|  | 1.2 | Category II |  |  |  |  |  |  |  |  |
|  | 1.3 | Category III |  |  |  |  |  |  |  |  |
|  | 1.4 | Category IV |  | 1380 |  | 2630 |  | 2500 |  | 5130 |
|  |  | Total Grant Payments |  | 37984 |  | 61008 |  | 38892 |  | 99900 |
| 2 |  | Equipment: |  |  |  |  |  |  |  |  |
|  | 2.1 | Capital Equipment |  | 15000 |  | 15000 |  |  |  | 15000 |
|  | 2.2 | Non-Capital Equipment | 830 |  | 830 |  |  |  | 830 |  |
|  | 2.3 | Other |  |  |  |  |  |  |  |  |
|  |  | Total Equipment | 830 | 15000 | 830 | 15000 |  |  | 830 | 15000 |
| 3 |  | Materials/Supplies | 1670 | 13350 | 4910 | 20080 |  |  | 4910 | 20080 |
| 4 |  | Bank Fees | 51 | 663 | 109 | 971 | 75 | 393 | 184 | 1364 |
| 5 |  | Other Direct Costs: |  |  |  |  |  |  |  |  |
|  | 5.1 | Technological Energy |  |  |  |  |  |  |  |  |
|  | 5.2 | Communications |  |  |  |  |  |  |  |  |
|  | 5.3 | Subcontracts/Seminars |  |  |  |  |  |  |  |  |
|  | 5.4 | Other | 2500 |  | 5000 |  | 5000 |  | 10000 |  |
|  |  | Total ODC | 2500 |  | 5000 |  | 5000 |  | 10000 |  |
| 6 |  | Travel: |  |  |  |  |  |  |  |  |
|  | 6.1 | Internal *** | 50 |  | 100 |  | 100 |  | 200 |  |
|  | 6.2 | Outside CIS |  |  |  |  |  |  |  |  |
|  |  | Total Travel | 50 |  | 100 |  | 100 |  | 200 |  |
|  |  | Overhead/Retainage |  |  |  |  |  |  | 2250 |  |
|  |  | Subtotals | 5101 | 66997 | 10949 | 97059 | 5175 | 39285 | 18374 | 136344 |
|  |  | Totals | 72098 |  | 108008 |  | 44460 |  | 154718 |  |

Remarks:	*	(1) - Cash flow through Recipient Account

**	(2) - Cash flow through ISTC

***	Include Local and inside CIS travel

### 10. Equipment and Materials Summary

#### 10.1. Equipment Summary

### TABLE 2

|  | EQUIPMENT/MATERIALS SUMMARY |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | EQUIPMENT SUMMARY for Project Agreement #2731 To be provided in kind [ X ] To be purchased by recipient [ ] |  |  |  |  |  |  |  |
| The ISTC will normally provide the most appropriate equipment that will perform the functions required; however, if very special reasons are given and explained in detail (Form PR-2E), the purchase of a particular make will be considered. |  |  |  |  |  |  |  |  |
| Please list items in the order of their priority and put an ‘X’ in the column next to “Item no.” if ISTC form PR-2E, “Data for a Single Equipment Item’, has been completed for a given item and is attached. |  |  |  |  |  |  |  |  |
| Item No. |  |  | DESCRIPTION OF ITEM | Date needed (quarter) | Qty | Unit cost (USD) | Amount (USD) |  |
| Participant Institution 1: NIIGraphite |  |  |  |  |  |  |  |  |
| 1 |  | x | Pyrometer «Promin’» (supplier firm «VNIR», Moscow , B.Ochkovskaya, 35А, tel. 430-29-47) | 1 | 1 | 400 | 400 |  |
| Subtotal: |  |  |  |  |  |  | 400 |  |
| Participant Institution 2: NIITAP |  |  |  |  |  |  |  |  |
| 3 |  | x | Laser cutting machine, model: МА4Р222Ф3М Supplier: ОАО «ЭНИМС», Moscow, Phone: 955-5205, fax: 230-2991, 954-2740 | 1,2 | 1 | 15000 | 15000 |  |
| Subtotal: |  |  |  |  |  |  | 15000 |  |
| Estimated TOTAL COST: |  |  |  |  |  |  | 15400 |  |

Form PR-1E of 3/98

### TABLE 2-1

|  | EQUIPMENT/MATERIALS SUMMARY |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | EQUIPMENT SUMMARY for Project Agreement #2731 To be provided in kind [ ] To be purchased by recipient [ X ] |  |  |  |  |  |  |  |
| The ISTC will normally provide the most appropriate equipment that will perform the functions required; however, if very special reasons are given and explained in detail (Form PR-2E), the purchase of a particular make will be considered. |  |  |  |  |  |  |  |  |
| Please list items in the order of their priority and put an ‘X’ in the column next to “Item no.” if ISTC form PR-2E, “Data for a Single Equipment Item’, has been completed for a given item and is attached. |  |  |  |  |  |  |  |  |
| Item No. |  |  | DESCRIPTION OF ITEM | Date needed (quarter) | Qty | Unit cost (USD) | Amount (USD) |  |
| Participant Institution 1: NIIGraphite |  |  |  |  |  |  |  |  |
| 1 |  | x | Lathe | 1 | 1 | 900 | 900 |  |
| 2 |  | x | Digital micrometer (0-25.4mm) no output (supplier Edmund Inductrial Optics, №.of item154-878, tel 800-363-1992, fax 856-573-6295) | 1 | 1 | 140 | 140 |  |
| 3 |  | x | Digital Caliper (0-200mm) (0.1mm) no output (supplier Edmund Industrial Optics, №.of item 154-873, tel 800-363-1992, fax 856-573-6295) | 1 | 1 | 180 | 180 |  |
| Subtotal: |  |  |  |  |  |  | 1220 |  |
| Participant Institution 2: NIITAP |  |  |  |  |  |  |  |  |
| 4 |  | x | Block computer control system | 1 | 1 | 500 | 500 |  |
| 5 |  | x | Control block for profiling machine | 2 | 1 | 330 | 330 |  |
| Subtotal: |  |  |  |  |  |  | 830 |  |
| Estimated TOTAL COST: |  |  |  |  |  |  | 2050 |  |

Form PR-1E of 3/98

#### 10.2. Materials Summary

### TABLE 3

|  | EQUIPMENT/MATERIALS SUMMARY |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | MATERIALS SUMMARY for Project Agreement #2731 To be provided in kind [ X ] To be purchased by recipient [ ] |  |  |  |  |  |  |  |
| The ISTC will normally provide the most appropriate equipment that will perform the functions required; however, if very special reasons are given and explained in detail (Form PR-2E), the purchase of a particular make will be considered. |  |  |  |  |  |  |  |  |
| Please list items in the order of their priority and put an ‘X’ in the column next to “Item no.” if ISTC form PR-2E, “Data for a Single Equipment Item’, has been completed for a given item and is attached. |  |  |  |  |  |  |  |  |
| Item No. |  |  | DESCRIPTION OF ITEM | Date needed (quarter) | Qty | Unit cost (USD) | Amount (USD) |  |
| Participant Institution 1: NIIGraphite |  |  |  |  |  |  |  |  |
| 1 |  | x | SN CVD Pyrolytic Graphite (Depos. temperature 2000оС), size 135х135х8 mm (Producer Minteq International Inc, 640 N, 13th Street, Easnon, PA 18042, tel 610-250-3326 contact person Shirley Pysher, Pyro Dept) | 1 | 50 | 505 | 25250 |  |
| Subtotal: |  |  |  |  |  |  | 25250 |  |
| Participant Institution 2: NIITAP |  |  |  |  |  |  |  |  |
| 2 |  | x | AlN subsets (sheets) 114x114x0.5 mm CeramTec AG Innovative Ceramic Engineering Fabrikstrasse 23 - 29, D-73207 Plochingen Phone: +49 (0)7153 / 6 11-0, Fax.: +49 (0)7153 / 2 54 21 Email: info@ceramtec.de | 1-4 | 244 | 45 | 10980 |  |
| 3 |  | x | AlN sheets 114x114x0.225 mm CeramTec AG Innovative Ceramic Engineering Fabrikstrasse 23 - 29, D-73207 Plochingen Phone: +49 (0)7153 / 6 11-0, Fax.: +49 (0)7153 / 2 54 21 Email: info@ceramtec.de | 1-4 | 182 | 50 | 9100 |  |
| Subtotal: |  |  |  |  |  |  | 20080 |  |
| Estimated TOTAL COST: |  |  |  |  |  |  | 45330 |  |

Form PR-1M of 3/98

### TABLE 3-1

|  | EQUIPMENT/MATERIALS SUMMARY |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | MATERIALS SUMMARY for Project Agreement #2731 To be provided in kind [ ] To be purchased by recipient [ X ] |  |  |  |  |  |  |  |
| The ISTC will normally provide the most appropriate equipment that will perform the functions required; however, if very special reasons are given and explained in detail (Form PR-2E), the purchase of a particular make will be considered. |  |  |  |  |  |  |  |  |
| Please list items in the order of their priority and put an ‘X’ in the column next to “Item no.” if ISTC form PR-2E, “Data for a Single Equipment Item’, has been completed for a given item and is attached. |  |  |  |  |  |  |  |  |
| Item No. |  |  | DESCRIPTION OF ITEM | Date needed (quarter) | Qty | Unit cost (USD) | Amount (USD) |  |
| Participant Institution 1: NIIGraphite |  |  |  |  |  |  |  |  |
| 1 |  | x | Disks of fine grain graphite trade-mark HLM (Germany), diam 160mm, h=100mm (supplier ZAO “Graphi” 111141 Moscow , Electrodnaya ,2) | 1 | 116 | 45 | 5220 |  |
| 2 |  | x | Cuter machine 2800 rpm DTC-180 (Germany ) | 1 | 1 | 90 | 90 |  |
| 3 |  | x | Cuter-sharpener 1,1 kW (producer Livni, Russia) | 1 | 1 | 60 | 60 |  |
| Subtotal: |  |  |  |  |  |  | 5370 |  |
| Participant Institution 2: NIITAP |  |  |  |  |  |  |  |  |
| 4 |  | x | Al2O3 sheets BK-94 60x80x0.350mm | 1-4 | 310 | 2.387 | 740 |  |
| 5 |  | x | Parylene DPX-C | 1,4 | 2 | 1000 | 2000 |  |
| 6 |  | x | Diamond discs AЧK 12A2, АПП 1А1 | 1-4 | 6 | 50 | 300 |  |
| 7 |  | x | Ni target H0 (99.998) | 1,2 | 7 | 100 | 700 |  |
| 8 |  | x | Grinding powder K3 M14, K3 M10 | 1,4 | 2 | 120 | 240 |  |
| 9 |  | x | Chemical components | 2 |  |  | 210 |  |
| 10 |  | x | Flash lamps ДНП-6\90А | 1,2 | 6 | 95 | 570 |  |
| 11 |  | x | Consumable materials | 2 |  |  | 150 |  |
| Subtotal: |  |  |  |  |  |  | 4910 |  |
| Estimated TOTAL COST: |  |  |  |  |  |  | 10280 |  |

Form PR-1M of 3/98

#### 10.3. Single Equipment/Materials Items

| DATA FOR A SINGLE EQUIPMENT ITEM Project Agreement #2731 (Item # 2 ) |  |  |  |
| --- | --- | --- | --- |
| INSTRUCTIONS: | YOUR ATTENTION IS DRAWN TO THE IMPORTANCE OF COMPLETING AND ATTACHING THIS FORM, FOR EARCH EQUIPMENT ITEM REQUESTED THAT: |  |  |
|  | (a) a particular make be supplied |  |  |
| Technical name of instrument and any necessary attachments: Laser technological machine, model: МА4Р222Ф3М |  | Institute name: NIITAP |  |
| Supplier: ОАО «ЭНИМС», Moscow, Phone: 955-5205, fax: 230-2991, 954-2740 |  | Date needed (quarter):1,2 |  |
|  |  | Total estimated cost in USD:15000 |  |
| Detailed technical specifications regarding performance and other relevant information of primary importance (reference to one specific make, although useful, is not sufficient): Laser technological machine use for laser cutting elements any profile from many kinds of ceramics and other materials. The machine based on active pulsed mode YAG:Nd3+ laser. The main parameters: Laser - YAG:Nd3+ Wave length of emission- 1064 m Output power - 100-500 W Energy of pulse – up to 20 J Pulse length –0.2-20 ms Number of control coordinate – 3-5 The moving speed up to 0.5 m/s |  |  |  |
| Purpose for which instrument is to be used (please indicate reasons influencing or governing the selection of a specific type or size, etc.): Cutting TPG, AlN and Al2O3 elements of the spines. |  |  |  |
| If this item should be compatible, interchangeable with existing equipment or maintenance services available for the Project, please describe that equipment and specify the manufacturer(s) and location of the nearest service: |  |  |  |
| Relevant facilities and infrastructure available for the equipment to be installed for the Project: Building # OAO “NIITM” Room #322 Person responsible:Troitsky V.L. |  |  |  |
| Environmental conditions: Any unusual environmental conditions regarding temperature, humidity, altitude, etc., which must be considered in selecting equipment. (If air conditioning is available, how reliable is it? Is it shut off during the night or at certain times of the year? If so, specify.). Other factors that may cause delays or prevent implementation of the project as proposed above. |  |  |  |
| Any special custom formalities, which must be taken into account. |  |  |  |

Form PR-2E from 3/98

| DATA FOR A SINGLE MATERIALS ITEM Project Agreement #2731 (Item # 1) |  |  |  |
| --- | --- | --- | --- |
| INSTRUCTIONS: | YOUR ATTENTION IS DRAWN TO THE IMPORTANCE OF COMPLETING AND ATTACHING THIS FORM, FOR EARCH EQUIPMENT ITEM REQUESTED THAT: |  |  |
|  | (a) a particular make be supplied |  |  |
| Technical name of instrument and any necessary attachments: ### SN CVD Pyrolytic Graphite |  | Institute name: ### NIIGraphite |  |
|  |  | Date needed (quarter):1 |  |
|  |  | Total estimated cost in USD:25250 |  |
| Detailed technical specifications regarding performance and other relevant information of primary importance (reference to one specific make, although useful, is not sufficient): Substrate Nucleated Vacuum Deposited Pyrolytic Graphite ( deposition temperature min 2000oC, starting gas pressure <6mm Hg) |  |  |  |
| Purpose for which instrument is to be used (please indicate reasons influencing or governing the selection of a specific type or size, etc.): Initial material for TPG production |  |  |  |
| If this item should be compatible, interchangeable with existing equipment or maintenance services available for the Project, please describe that equipment and specify the manufacturer(s) and location of the nearest service: |  |  |  |
| Relevant facilities and infrastructure available for the equipment to be installed for the Project: NIIGraphite ### Building KEU Room No. 108 Person responsible: Grigorieva I.G. |  |  |  |
| Environmental conditions: Any unusual environmental conditions regarding temperature, humidity, altitude, etc., which must be considered in selecting equipment. (If air conditioning is available, how reliable is it? Is it shut off during the night or at certain times of the year? If so, specify.). Other factors that may cause delays or prevent implementation of the project as proposed above. |  |  |  |
| Any special custom formalities, which must be taken into account. ### Specification “Pyrolytic Graphite” is similar to polinucleated Pyrolitic Graphite used in special technique |  |  |  |

Form PR-2E from 3/98