| QUARTER |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Situation for TPG | passed to NIITAP |  | passed to NIITAP |  | passed to NIITAP |  | at prepearing in NIIGraphite |  |  |  |  |  |  |  |  |  |  |  |  |  |
| type of the spine | 0 Additional series |  | I |  | II |  | III |  | IV |  | V |  | VI |  | VII |  | VIII |  | Total without additional series |  |
|  | TPG plates | Spines | TPG plates | Spines | TPG plates | Spines | TPG plates | Spines | TPG plates | Spines | TPG plates | Spines | TPG plates | Spines | TPG plates | Spines | TPG plates | Spines | TPG plates | Spines |
| OUTER | 245 | 229 | 150 | 76 | 150 | 90 | 150 | 120 | 150 | 120 | 150 | 163 | 250 | 210 | 250 | 210 | 80 | 32 | 1130 | 1021 |
| MIDDLE |  |  | 100 | 47 | 110 | 75 | 110 | 90 | 110 | 90 | 110 | 90 | 110 | 90 | 100 | 90 | 0 | 79 | 750 | 561 |
| INNER |  |  | 50 | 47 | 100 | 75 | 100 | 90 | 100 | 90 | 100 | 47 | 0 | 0 | 0 | 0 |  | 0 | 600 | 349 |
| Total | 245 | 229 | 300 | 170 | 360 | 257 | 360 | 300 | 360 | 300 | 360 | 300 | 360 | 300 | 300 | 300 | 80 | 111 | 2480 | 2021 |

Preliminary schedule of the Quarterly spines production (according to Project):

| ##### Quarter |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| SPINE | I oct03-dec03 | IIjan04-march04 | III | IV | V | VI | VII | VIII | #### TOTAL |
| OUTER MIDDLE INNER TOTAL | 76 47 47 170 | 90 75 75 257 | 120 90 90 300 | 120 90 90 300 | 163 90 47 300 | 210 90 - 300 | 210 90 - 300 | 32 79 - 111 | 1021 561 349 2021 |