ATLAS AGREEMENT No. 196/04

Supply of additional Spines for the ATLAS Silicon Tracker (SCT) Detector.

BETWEEN

The ATLAS Collaboration

Represented by the ATLAS SCT Project Leader,

on the one hand,

AND

The Institute of High Energy Physics, Protvino, Russia, hereinafter referred to as IHEP

Represented by the SCT Group Leader,

on the other hand.

CONSIDERING THAT:

- the ATLAS LHC experiment, as approved by CERN Director-General on 31 January 1996, contains a Inner Detector sub-system named "Silicon Tracker" (SCT);

- the Government of the Russian Federation and CERN have signed a “Protocol to the 1993 Co-operation Agreement between CERN and the Government of the Russian Federation concerning Participation in the Large Hadron Collider (LHC)”;

- IHEP has signed the “Memorandum of Understanding for Collaboration in the Construction of the ATLAS Detector” (MoU, ATLAS RRB-D 98-44 rev.);

-	IHEP has entered into an ISTC partner project agreement Nro “2731p” (hereafter referred to as “ISTC contract”) for the production of 2021 spines as part of its MoU contributions;

-	IHEP has entered into “ATLAS Agreement No. 130/03” (hereafter referred to as “ATLAS 130/03”) with ATLAS for the “Production of Additional Spines and Assembly of Washers for the ATLAS SCT Sub-system”;

-	ATLAS 130/03 has been extended by an Appendix (Appendix 2) to speed up the production of the spines;

-	IHEP has also committed to the MoU item ‘Endcap module components’ by 6.9% of a CORE value of 1070 kCHF which equals to 73.8 kCHF and MoU item ‘Endcap Engineering’ by 4.2% of a CORE value 2460 kCHF which equals 104 kCHF;

IT IS AGREED AS FOLLOWS:

ARTICLE 1	Scope of the Agreement

1.1	The scope of the present Agreement is the production of additional extra   series of 400 good spines as defined in Annex 1 and the additional payments to achieve this.

1.2	The present Agreement also summarizes the other, related contractual arrangements for the spines production at IHEP.

Article 2	OBLIGATIONS OF THE PARTIES

2.1.1	 IHEP agrees to supply the additional 400 good spines according to Annex 1. The series of 400 spines consist of types 50 for outer, 150 middle and 200 inner spines.

2.1.2 	IHEP agrees to continue to provide a dedicated technician, beyond February 2005, for a period of at least 3 months. The task of the technician is to ensure the completion of the assembly of 400 additional far-end washers to the spines and repair of spines at CERN, returned from module assembly sites because they were rejected or damaged.

    - The ATLAS SCT Collaboration provides the IHEP technician at CERN with the jigs (15 units), washers, glue, and consumables and working area for assembly along with a detailed task and job description.

    - The ATLAS SCT Collaboration provides a separate contract via CERN with Atomgraph (NIIGraphite) to produce 569 additional TPG plates.

    - The additional expenditures of the spine production are handled via an Addendum to the present ISTC contract #2731.

ARTICLE 3	RECOGNITION OF THE CONTRIBUTIONS

3.1	The value of the supply as specified in Article 1 of this Agreement amounts to 50 000 USD and is provided by SCT collaboration via the CERN “Co-operation contract K1137” with IHEP. For internal reasons, invoices sent to CERN as part of K1137 will also bear the reference “Contract #335/9/LHC”. Both contracts are in accordance with the present Agreement and form an integral part of it.

  - The value of the contract for 569 additional TPG plates in Article 2.1.4 amounts to 33 kCHF and is provided by the SCT collaboration via a CERN contract (CA/1339426). This contract is in accordance with the present Agreement and forms an integral part of it.

3.3	The value of the additional expenditures of the spine production described in Article 2.1.5 is 9500 USD and is provided via CERN as an Addendum to ISTC #2731. This Addendum is in accordance with the present Agreement and forms an integral part of it.

3.4	The value of the IHEP manpower contribution is recognized at 4 170 CHF per month, over 3 months following the schedule in Attachment #1, and is also to be counted as part of the uncovered Russian MOU item relating to ‘Endcap Engineering’.

ARTICLE 4	DELIVERY SCHEDULE

4.1	The production of the spines is to meet the ATLAS requirements listed in Attachment #1 with 200 spines per month and the delivery completed by end of March 2005.

4.2	IHEP is responsible to deliver the spines from Protvino to CERN in time       and in good condition, in accordance with the technical specification. The distribution of the spines between the modules production sites is the responsibility of SCT-ATLAS.

ARTICLE 5	DURATION OF THE AGREEMENT

5.1	This Agreement is valid until 1.06.2005. It can, however, be extended in duration by mutual consent of both parties through the appropriate Memorandum.

ARTICLE 6	COORDINATION AND ADDRESSES FOR CORRESPONDANCE

6.1	All documents concerning this agreement shall be the reference: ATLAS Agreement No. 196/04”.

6.2	The performance of this Agreement shall be coordinated by the following persons:

For ATLAS SCT: M. Tyndel, RAL, Chilton, UK-Didcot, OX11 OQX, UNITED KINGDOM

For IHEP: A. Vorobiev, IHEP, 1. Pobeda Street, 142281 Protvino, RUSSIA

ARTICLE 7	ARBRITRATION

7.1	Any differences arising during the execution of this agreement will be submitted to the Spokesperson of ATLAS who will propose solutions in the best interest of the Collaboration.

Signed in Geneva,

(M. Tyndel)		(A. Vorobiev)

ATLAS SCT Project Manager	SCT Group Leader, IHEP

(M. Nordberg)		(A. Zaytsev)

ATLAS Resources Coordinator	IHEP Group Leader

ANNEX 1. SPINE DELIVERY SCHEDULE REQUIRED FOR ATLAS SCT FORWARD MODULE PRODUCTION

| Type | February | March |
| --- | --- | --- |
| Outer | 50 | - |
| Middle | 50 | 100 |
| Inner | 100 | 100 |
| Total | 200 | 200 |
| Running Total | 200 | 200 |