| КОНТРАКТ # 335/9/LHC Согласно Cоглашению от 30.10.93 г. о сотрудничестве между ЦЕРН и Правительством Российской Федерации по дальнейшему развитию научного и технического сотрудничества в физике высоких энергий, в рамках выполнения проекта АТЛАС, Федеральное государственное унитарное предприятие «Государственный научный центр Российской Федерации - Институт физики высоких энергий» (ГНЦ ИФВЭ), г.Протвино, Россия, именуемый в дальнейшем <Продавец>, в лице заместителя директора ГНЦ ИФВЭ А.М. Зайцева и Европейский центр ядерных исследований (ЦЕРН), Швейцария, Женева, именуемый в дальнейшем <Покупатель>, заключили настоящий Контракт о нижеследующем: 1. ПРЕДМЕТ КОНТРАКТА ГНЦ ИФВЭ разрабатывает технологию и проводит измерения метрологических характеристик подложек для внутреннего детектора установки АТЛАС. Проводит анализ качества подложек и предоставляет Сотрудничеству АТЛАС регулярные отчеты, один раз в каждые три месяца, начиная с момента подписания настоящего Контракта. 2. ЦЕНА И СУММА КОНТРАКТА Общая цена Контракта составляет 50000 долларов США (пятьдесят тысяч долларов США) 3. УСЛОВИЯ ЗАВЕРШЕНИЯ КОНТРАКТА 3.1 Работы, указанные в Контракте, завершаются подписанием двустороннего Акта о завершении работ, по времени – не позднее декабря 2005. 3.2 Допускается досрочное выполнение работ, указанных в Контракте. 4. УСЛОВИЯ ПЛАТЕЖА 4.1 ЦЕРН осуществляет плaтёж 50000 долларов США после подписания Контракта, и получения счёта от ГНЦ ИФВЭ на эту сумму, в соответствии с детальным распределением этой суммы по этапам, согласно параграфа 4.2 4.2 10% полной суммы (5000 долларов США) после подписания Соглашения обеими сторонами. 40% (20000 долларов США) по выполнении первого этапа работ и работы будут приняты ЦЕРНом. 40% (20000 долларов США) по выполнении второго этапа работ и работы будут приняты ЦЕРНом. Последние 10% по завершении обеих этапов (не позднее 30 дней выполнения всего объема и ее приемкой со стороны ЦЕРНа). 4.3 Все расходы, связанные с переводом денег берёт на себя ГНЦ ИФВЭ. 4.4 Платёж осуществляется путём перевода средств на счёт Продавца, указанный в пункте 8.1. 5. АРБИТРАЖ Все споры или разногласия, относящиеся к данному контракту или его нарушению, должны направляться на рассмотрение в международный арбитраж в соответствии с арбитражными правилами, применимыми к ЦЕРН (копию которых можно получить по требованию). ЦЕРН не связан никакими юридическими правами, указанными продавцом в его оценках, корреспонденции или инвойсах. 6. ОБЩИЕ ПОЛОЖЕНИЯ 6.1 Общие условия Контракта должны удовлетворять документу CERN/FC/814-II (Общие условия Контрактов ЦЕРНа). 6.2 Все Приложения к настоящему Контракту являются его неотъемлемой частью. 6.3 Настоящий Контракт составлен на русском и английском языках, причем оба текста имеют одинаковую силу. Настоящий Контракт содержит 3 страницы 7. ПОЧТОВЫЕ АДРЕСА Стороны договорились немедленно уведомлять друг друга о любом изменении адреса: 7.1 Федеральное государственное унитарное предприятие «Государственный научный центр Российской Федерации - Институт Физики высоких энергий», 142281, г.Протвино Московская обл., ул. Победы 1, Россия. Телефон: 007 0967 713289 Факс: 007 0967 744937 7.2 Европейский центр ядерных исследований 1211 Женева, Швейцария Телефон: 41 22 7672072 Факс: 41 22 7679475 8. БАНКОВСКИЕ РЕКВИЗИТЫ 8.1 ГНЦ ИФВЭ - Валютный счёт #40502840140400200002 Среднерусский банк Сбербанка России Серпуховское отделение. №1554 Почтовый адрес: Московская обл., г. Серпухов, Московское шоссе, 38 код S.W.I.F.T. : SABRRUM3 Утверждено: _____________________2004 _____________________ А.М. Зайцев | CONTRACT # 335/9/LHC Following the cooperation agreement on 30.10.93. between CERN and the Government of the Russian Federation concerning the further development of scientific and technical cooperation in high energy physics, within ATLAS Project, State Research Center of Russian Federation - Institute for High Energy Physics (IHEP), Protvino, Russia, hereinafter referred to as the <Supplier>, in person of A.M. Zaytsev, deputy director of IHEP, and ATLAS Project of European organization for nuclear research (CERN), Switzerland, Geneva, referred to as the <Buyer> have awarded the present Contract as follows: 1. SUBJECT OF THE CONTRACT IHEP is working out the technology of measurements the metrology characteristics of the spines and making it for ATLAS Inner Detector. IHEP is doing the quality analyses of the spines and presents regular, each tree months, to ID ATLAS Collaboration the writing report, starting the date of signing this Contract. 2. PRICE AND TOTAL VALUE OF THE CONTRACT The total price this Contract is 50000 US dollars. 3. CONDITIONS FOR FINISHING OF THE CONTRACT 3.1 The works specified in the Contract will be finished by signing of bilateral Statement about completion of works, by time - not later December, 2005. 3.2 Completion of works specified in the Contract is allowed ahead of time. 4. TERMS OF PAYMENT 4.1 CERN shall effect payment of 50000 USD following signature of the Contract by both parties, receipt of the financial statement from IHEP for the same amount and according to the value of each phase of production as detailed in 4.2. 4.2 10% of the total price (5000 USD) will be paid upon signature of the Contract by both parties. 40% (20000 USD) will be paid after the first part of the work is finished and is accepted by the CERN representative 40% (20000 USD) will be paid after the second part of the work is finished and is accepted by the CERN representative The final 10% (5000 USD) will be paid after the completing of the Contract (not later than 30 days after the acceptance by the CERN representative). 4.3 All expenses connected with money transfer are the responsibility of the IHEP. 4.4 The payment will be effected by the transfer of the funds to the Supplier's account in item 8.1. 5. ARBITRATION Any dispute related to the present Contract will be submitted to international arbitration, in accordance with the arbitration clause applicable to CERN, a copy of which may be obtained on request. CERN shell not be bound by any juridical clause specified by the Supplier in his estimates, correspondence or invoices. 6. GENERAL CONDITIONS 6.1 The general conditions of the Contract should satisfy the document CERN/FC/1814-II (General Conditions of CERN Contracts). 6.2 All the Annexes to the present Contract form an integral part thereof. 6.3 The Contract is made two copies in the Russian and English languages, both texts have equal force. The present Contract consists of 3 pages 7. MAILING ADRESSES Parties agree to notify immediately of any address changes to the following: 7.1 The State Scientific Center Institute for High Energy Physics; Pobeda street 1, Protvino, Moscow region, 142284,Russia. Telephone: 007 0967 713289 Fax: 007 0967 744937 7.2 European organization for nuclear research СH 1211 Geneva 23 Switzerland Tel: 41 22 7672072 Fax: 41 22 7679475 8. BANK PROPERTIES 8.1 IHEP - Current account #40502840140400200002 Saving Bank of Russian Federation, Srednerusskiy Office, Serpukhov branch 1554 Mail address: Moscow region, Serpukhov, Moskovskoye shosse, 38 code S.W.I.F.T.: SABRRUM3 Signed: _____________________2004 ____________________________ # M. Nordberg |
| --- | --- |