# Co-operation Contract No. Kxxxx/PH/ATLAS

Concerning:

## Supply of additional Spines the for the ATLAS Silicon Tracker (SCT) Detector

CONTRATOR:

### INSTITUTE for HIGH ENERGY PHYSICS (IHEP), (Protvino), (Russia)

## AGREEMENT No. XXX/EP/ATLAS

(Budget code T530200)

### BETWEEN

The European Organization for Nuclear Research, hereinafter referred to as CERN, whose seat is in Meyrin, Geneva, Switzerland,

on the one hand,

### AND

The Institute of High Energy Physics, Russia

represented by the Deputy Director,  hereinafter referred to as IHEP,

on the other hand

CONSIDERING THAT:

-	The Government of Russia and CERN have signed in June 1998 a "Protocol to the 1993 Co-operation Agreement between CERN and the Government of Russian Federation concerning Participation in the Large Hadron Collider”;

-	the ATLAS LHC experiment, as approved by CERN Council on 31 January 1996, contains a detector named "Silicon Tracker (SCT)" for which  spines have to be fabricated and delivered;

-	IHEP, Protvino, Russia, is member of the ATLAS collaboration at CERN and has signed the “Memorandum of Understanding for Collaboration in the Construction of the ATLAS Detector” (MoU, ATLAS RRB-D 98-44 rev.);

-	IHEP has already produced 450 spines for SCT under an INTAS contract #99/249 and is producing 2250 spines for the SCT under an ISTC Contract #2731 and ATLAS Agreement 130/03;

-	Due to lower production yields than foreseen and in order to maintain adequate amount of spares, an additional 400 spines are needed;

-	IHEP declares to be in position to supply the additional 400 spines under the conditions set up hereinafter.

IT IS AGREED AS FOLLOWS:

ARTICLE 1	SCOPE OF THE AGREEMENT

1.1	CERN, on behalf of the ATLAS SCT Collaboration, entrusts to IHEP and IHEP accepts the task of producing 400 additional spines under the following conditions;

The technical specifications for the manufacturing of the spines are laid down in Annex 1 which forms an integral part of this Agreement;

1.2	IHEP shall be responsible for the complete delivery of the spines according to Annex 2;

1.3	CERN reserves the right to randomly inspect the quality of the spines during production;

1.4	Insofar as they are not countermanded by other terms of this Agreement this Agreement shall be performed in accordance with all its Annexes, which shall form an integral part thereof including the General Conditions of CERN Contracts (CERN/FC/1814-II ).

ARTICLE 2	COORDINATION AND ORGANIZATION OF THE WORK

2.1	The overall performance of this Agreement shall be coordinated by:

- For CERN: R. Bates (Project Leader)

- For IHEP: A.

The representatives will report to the Project Leader indicated in Article 2.1

2.2	The technical coordination and monitoring of the work carried out by IHEP will be performed, on behalf of CERN, by the following persons or their appointed representatives: A.

ARTICLE 3	PRICE

3.1	The total price for the supply as specified in Article 1 of this agreement, shall be

50 000 US Dollars

(Fifty-thousand US Dollars).

Subject to Article 3.2 below the said price shall be net, firm and not subject to revision, exonerated from all taxes and custom duties.

3.2	Any change in the scope of the present Agreement shall be made by way of a written Amendment, signed by the duly authorised representatives of the Parties and expressly stated as an amendment to this Agreement.

ARTICLE 4	CONDITIONS OF PAYMENT

CERN shall pay IHEP the price as specified in Article 3 above according to the following provisions:

4.1	100% (hundred percent) of the value of each phase, as specified in Annex 2, within thirty days from provisional acceptance of the work/supply for the corresponding phase and receipt by CERN of a correct invoice in duplicate.

#### ARTICLE 5  DELIVERY SCHEDULE-PENALITY FOR LATE DELIVERY

5.1	IHEP  shall perform its obligations hereunder according to the delivery schedule specified in Annex 5.

5.2	Except in cases of “Force majeure” (refer to Article 8), and in the case of late delivery of components required for the integration work by subcontractor(s), CERN reserves the right to apply a penalty of  1% of the value of each phase as defined in Annex 2for each period of  two weeks of delay, attributable to IHEP, following the delivery dates as stipulated in Annex 2.

5.3	The penalty shall be limited to a maximum of 5%percent of the total amount of the Agreement. Without prejudice to other remedies, which it may have under the Agreement or otherwise, CERN shall have a right to terminate the Agreement without prior notice when this maximum amount is reached.

5.4	The date of delivery of the components by IHEP shall, if necessary, be adjusted if CERN delays the delivery to IHEP of the technical documentation required for the timely execution according to Annex 2.

ARTICLE 6	TRANSPORT

6.1	IHEP shall be responsible for the correct packing, transport and delivery of the spines to the destination site IHEP shall also bear all taxes, customs duties and other charges due in Russia. The value of the transport costs is estimated at 4 000 US Dollars, included in the price stipulated in Article 3.1.

6.2	All related documentation shall be managed by IHEP and sent to CERN for verification prior to the shipping, if requested by CERN.

### ARTICLE 7	PROVISIONAL ACCEPTANCE

7.1	CERN will declare the provisional acceptance (as defined in Article 15 of the General Conditions of CERN Contracts) of the spines within 21 days after their delivery to assembly site, or otherwise give its reason for non-acceptance in writing.

7.2	In case the work or supply is not in conformity with the Present Agreement, CERN shall so advice IHEP in writing and IHEP shall forthwith at its own expense take all such measures as may be necessary to ensure its conformity with this Agreement.

7.3	If CERN has neither declared provisional acceptance nor adviced IHEP that work or supply is not in conformity with the Agreement within a period of one month from the date of delivery, in accordance with Annex 2, the work or supply shall be deemed accepted by CERN on the first day following the expiry of that one-month period.

ARTICLE 8	SECONDMENT OF PERSONNEL

8.1	Personnel seconded by IHEP to CERN site under the present Agreement shall remain employees of IHEP.

8.2	The personnel so seconded shall be subject to standard CERN rules, in particular the safety regulations.

8.3	IHEP shall ensure that its personnel is insured and covered by social security arrangements in accordance with applicable laws.

8.4	The personnel seconded by IHEP to the CERN site under the present Agreement will be considered as Associated members of the personnel and must be registered as Users.

ARTICLE 8	FORCE MAJEURE

To be added

ARTICLE 9	ADDRESS FOR CORRESPONDANCE

9.1	All documents concerning this Agreement shall bear the reference:

“Agreement No K---/PH/ATLAS”

9.2	IHEP shall send documents of a technical nature to:

CERN – PH Division

At the attention of Dr. R. Bates

CH-1211 GENEVA 23, Switzerland

Fax: +41.22.767.8350

Email: r.bates@physics.gla.ac.uk

9.3	All documents sent to IHEP shall be addressed to:

Dr. A. Vorobiev, IHEP SCT project leader

Institute for High Energy Physics

Moscow Region of Atomic Energy

RU-142 284 PROTVINO Russia

Fax: +7.096.774.49.37

Email: vorobiev@mx.ihep.su

9.4	Contractual non-technical documents shall be sent to:

CERN – Finance department

Purchasing Service

At the attention of Mr. Th. Lagrange

CH-1211 GENEVA 23, Switzerland

9.5	Invoices and bank guarantees shall be sent to:

CERN – Finance Department

Accounts payable

At the attention of Mr. ----

CH-1211 GENEVA 23, Switzerland.

Signed in Geneva,

.... 2004

INSTITUTE FOR HIGH                                EUROPEAN OGANIZATION

ENERGY PHYSICS (IHEP)	  FOR NUCLEAR RESEARCH (CERN)

A. P Zaytsev 	                                                              Th. Lagrange

(Deputy-Director)                                                       (Head of Purchasing)

# ANNEX 1

## Technical specifications for spine manufacturing

### 1. Participating Institutions

#### 1.1. Leading Institution

| Short reference: |  |  |  |  | IHEP |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Full name: |  |  | STATE RESEARCH CENTER OF RUSSIA-INSTITUTE FOR HIGH ENERGY PHYSICS (IHEP) |  |  |  |  |  |  |  |  |
| Street address: |  |  |  | 1, Pobeda |  |  |  |  |  |  |  |
| City: | PROTVINO |  |  |  |  |  |  | Region: |  | Moscow |  |
| ZIP: | 142281 |  |  |  |  |  |  | Country: |  |  | Russia |
| Name of Signature Authority: |  |  |  |  |  |  | Tyurin Nikolai E. |  |  |  |  |
| Title: | Doctor of science |  |  |  |  |  |  | Position: |  | Deputy Director |  |
| Tel.: | (0967)- 713442 zip from Moscow –(27) |  |  |  |  |  |  | Fax: | (0967)-742824 |  |  |
| E-mail: |  | tyurin@mx.ihep.su |  |  |  |  |  |  |  |  |  |
| Governmental Agency: |  |  |  |  |  | Ministry of Atomic Energy of the Russian Federation |  |  |  |  |  |

#### 1.2. Participating Institution

| Short reference: |  |  |  |  | NIITAP |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Full name: |  |  | Scientific Research Institute of Technology and Automation for Industry NIITAP |  |  |  |  |  |  |  |  |
| Street address: |  |  |  | 1st May,1 |  |  |  |  |  |  |  |
| City: | Zelenograd |  |  |  |  |  |  | Region: |  | Moscow |  |
| ZIP: | 103681 |  |  |  |  |  |  | Country: |  |  | Russia |
| Name of Signature Authority: |  |  |  |  |  |  | Khokhlov Michail V. |  |  |  |  |
| Title: | Candidate of science |  |  |  |  |  |  | Position: |  | Director |  |
| Tel.: | 095 5330404 |  |  |  |  |  |  | Fax: | 095-5330404 |  |  |
| E-mail: |  |  |  |  |  |  |  |  |  |  |  |
| Governmental Agency: |  |  |  |  |  | RUSSIAN CONTROL SYSTEMS AGENCY |  |  |  |  |  |
| Sub-manager: |  |  |  | Pilavova Larisa V. |  |  |  |  |  |  |  |
| Title: | Candidate of science |  |  |  |  |  |  | Position: |  | Chief of department |  |
| Tel.: | 095 5330844 |  |  |  |  |  |  | Fax: | 095-5330404 |  |  |
| E-mail: |  | larisa@ccs.ru |  |  |  |  |  |  |  |  |  |

### 2. Participant Location and Equipment

| ### Institution | ### Location, Facilities and Equipment |
| --- | --- |
| ### IHEP | ### IHEP, bld VP-1, r 315,307,308,304,305 ### Facilities for the measurement of the thermal and mechanical properties of the spine components ### Equipment for input quality control of the spine components ### Special jigs for the spine assembly ### Equipment for quality control of the produced spines and control of the spine production database |
| ### NIITAP | ### NIITAP, bld “ANGSTREM” “A” r.102, NIITM r.321-322 ### 1. Equipment for laser cutting of AlN and Al2 O3 ### 2. Equipment for laser cutting of TPG ### 3. Facilities for grinding of TPG ### 4. Installation of facilities for grinding ### 5.Equipment for metallization ### 6.Facilities for coating of TPG with Parylene ### 7.Equipment for opening windows in the Parylene coating ### 8.Facilities for production of masks and stencils |

### 3. Manufacturing Details

#### 3.1. Overview of spine design

The spine is the central element of the ATLAS SCT Endcap module, sandwiched between the module’s silicon detectors on each of its sides, with the module’s hybrid attached to its near-end. A photograph of a spine is shown in figure 1. To minimize the overall material within a module the spine must have the lowest possible mass, be mechanically rigid, consist of material with low Z,  (be radiation transparent), and provide the interface for the module cooling contacts.

Fig.1. The spine, which provides the thermo-mechanical support of the ATLAS SCT Endcap detector modules

Intrinsically the spine must be highly efficient in its thermal transfer capabilities in order to transmit heat from both the attached hybrid structure and, after some years of running, the leakage currents of the silicon detectors that will arise from radiation damage. The thermal performance was studied and optimized using FEA simulations described in ATLISEN0007 and these are compared with experimental data given in ATLISTR0002. The low mass has been achieved by designing a minimal volume spine, constructed from customized graphite sheets of very high thermal conductivity. The spine substrate is thermal pyrolytic graphite, abbreviated to TPG, to which are attached AlN and Al2O3 ceramic parts. The TPG is an anisotropic material having both mechanical and thermal properties that are basically constant within the plane of a substrate sheet and are significantly different in the orthogonal direction, due to the planar mosaic ordering of the carbon structures. The main feature of the 500 ± 25 µm thick sheets of TPG is an in-plane thermal conductivity typically in the range 15001700 W/mK at temperatures around 20 °C. In order to achieve electrical insulation and mechanical protection the TPG is coated with a 10 µm layer of Parylene. There is a window in this coating for electrical connection of the TPG via a metal trace on the surface of the ceramics. The mechanical properties of TPG are rather poor and the structure of the spine has to be reinforced using ceramic materials. To achieve this AlN has been chosen because of its high thermal conductivity of 180 W/mK at 20 °C and its thermal expansion coefficient, which is well matched to Silicon, thus reducing stress during temperature changes of the module. The attached AlN parts ensure the mechanical stability of the module. The plates covering the TPG at the cooling contacts are 225 ± 25 µm thick. They are needed to ensure a good thermal contact to the cooling points while protecting the soft TPG from mechanical damage. The wings supporting the detectors and providing mechanical stiffness to the detector spine assembly have a thickness of 500 ± 25 µm. Some of the AlN pieces have metal traces to supply the bias contact of the detectors. The detailed spine design has been the result of a long optimization process taking into account thermal and mechanical performance, cost and assembly.

#### 3.2. Details of spine construction

The spine production will be organized according to following scheme. Firstly the raw materials (TPG, AlN and Al2O3 sheets) are provided. The TPG has an in-plane thermal conductivity of about 1600 W/mK. TPG sheets are processed to produce an element suitable to be used to manufacture the central elements of the spine, as detailed in section 3, task 1 subtask 4. During laser cutting, profiling, grinding of the sheets, or local grinding of the profiled TPG element, or during the Parylene coating (long time heating under vacuum) a deformation of the TPG may appear. NIIGraphite has developed a procedure to correct the deformed TPG elements. Hence at NIITAP the bow of the TPG elements is controlled after each production step, and, if necessary, the TPG is returned to the supplier for replacement. Despite the additional efforts this procedure reduces costs since the expensive TPG is used more efficiently. The AlN spine elements are manufactured by NIITAP as detailed in section 3, task 1, subtask 2, using the same technology as used for previous spine production. The thermal conductivity coefficient of the AlN ceramics used for the spine production is about 180-200 W/mK. The Al2O3 spacers are prepared as detailed in section 3, task 1, subtask 3, using the same technology as used for previous spine production. The components required for spine assembly are shipped to IHEP where the spines are assembled. The quality assurance procedures for spine elements before and after assembly have been developed and are performed at IHEP as detailed in section 3, task 2. The required mechanical tolerances are monitored throughout the assembly procedure. After assembly the spines are inspected and the thickness is measured at predefined points. Each completed spine is subject to a quality assurance of its thermal performance and electrical contact continuity. The electrical continuity is checked by direct measurements of the electrical resistance between the contact pads on the AlN facings and the HV openings on the TPG area. A special QA procedure has been developed to control the thermal conductivity of the assembled spine; this is performed by injecting a periodic heat wave at the main cooling contact and measuring the phase shift of the periodic temperature variation at the second cooling point. Data for each spine is recorded and stored in a database for comparison with both standards and FEA simulation. Each spine is given a barcode identity from the SCT database and is finally inspected visually before packaging. The plastic package is labeled to identify the spine. The results of the QA are stored in the ATLAS SCT database as required. The assembled spines are shipped to CERN where an IHEP technician performs a reception visual QA step before attaching the far-end washer to the spine with the use of special jigs. The technician performs a final QA step including the measurement of the spacer position with respect to the spine’s v-grove. The spines are then shipped by the ATLAS SCT collaboration to the module production sites. Any spines rejected by or damaged at the module production sites are returned to CERN with details of the problem, where they are repaired by the IHEP technician. The period that the technician is based at CERN for far-end washer attachment and spine repair is 2 months after the last spine arrives at CERN from IHEP. The procedure of the spine production is detailed as follows:

#### 3.3. Scope of Activities at each institute

#### Task 1: Production of the TPG, AlN and Al2O3 items of the spines

| Task description |  | Participating Institutions |
| --- | --- | --- |
| Subtask 1: Reception tests: 1.1 Quality control of the as delivered TPG, AlN and Al2O3 sheets Subtask 2: Production of the AlN elements: 1.2 Laser cutting of the AlN elements (thickness 0.5 mm and thickness 0.225 mm) 1.3 Chemical treatment of the elements 1.3 Local grinding of the AlN elements 1.4 Metallization of the AlN elements 1.5 Output QC of the AlN elements (control of the thickness, electrical resistance of the open part on the ceramics and the electrical conductivity of the metal traces) Subtask 3: Production of the Al2O3 spacers: 1.6 Laser cutting of the Al2O3 spacers 1.7 Chemical treatment of the spacers 1.8 Metallization of the Al2O3 spacers 1.9 QC of the spacers (control of the cleanliness, thickness, electrical resistance of the open part on the ceramics and the electrical conductivity of the metal traces) Subtask 4: Production TPG elements: 1.10 As required flattening of TPG sheets for elimination of bow 1.11 Grinding and polishing of the TPG sheets 1.12 Laser cutting 1.13 Mechanical treatment after cutting 1.14 Local grinding of the TPG elements 1.15 Chemical treatment of the elements 1.16 Coating of the TPG by Parylene 1.17 Opening the window (for bias contact to TPG ) in the Parylene coating 1.18 Output QC of the bow and thickness of the TPG elements. Subtask 5 1.19 Service and repairs of the laser equipment 1.20 Service and repairs of the vacuum equipment 1.21 Service and repairs of the electric equipment 1.22 Service and repairs of the cutting and grinding equipment 1.23 Service and repairs of the ventilation equipment 1.24 Account assistance, computer service, and document printing |  | NIITAP |
| Description of deliverables |  |  |
| 1 | Timely delivery of the prepared thermal pyrolytic graphite (TPG) plates with required thermo- and mechanical properties for the 400 spines to enable IHEP to meet the required spine production schedule. |  |
| 2 | Timely delivery of the AlN parts with required metallization and mechanical properties for the 400 spines and spares to enable IHEP to meet the required spine production schedule. |  |
| 3 | Delivery of Al2O3 spacers with required mechanical properties for the 400 spines and spares to enable IHEP to meet the required spine production schedule. |  |

#### Task 2: Spine assembly

| Task description |  | Participating Institutions |
| --- | --- | --- |
| 2.1 Input quality control of components and materials 2.2 Spine assembly including intermediate QC during assembly stages 2.4 Output control and spine identification by bar-codes and storage of the results of the QA in the ATLAS SCT database. 2.5 Production of the boxes for packing of the spines. 2.6 Packing of the assembled and inspected spines. 2.7 Shipping of the spines to CERN and customs documentation 2.8 Shipping of all required spare parts for spine repair 2.9 Far-end washer attachment to the spines at CERN 2.10 Final QC of fully assembled spine before shipping to module assembly sites 2.11 Repair at CERN, by IHEP technician, of rejected/damaged spines 2.12 Management of the IHEP database of elements, materials, quality etc 2.13 Documentation of the spine production status and other common information in the general collaboration database |  | IHEP |
| Description of deliverables |  |  |
| 1 | 400 quality controlled spines delivered to CERN according to schedule. |  |
| 2 | Far-end washer attachment to the spines at CERN |  |
| 3 | Final QA of spines before shipment to module assembly sites |  |
| 4 | Repair at CERN by IHEP technician of spines returned from module assembly sites because they were rejected or damaged at or by the module assembly site |  |

#### 4. Internal Managerial responsibilities

NIITAP	The manufacture of the TPG and ceramics items for the spines

Timely supply of the spine components to IHEP

IHEP	Assembling the spines

Shipping of assembled spines to CERN

Final far-end washer assembly at CERN

Repair of spines at CERN

Overall management of the spine production within Russia

# Annex 2

The order is for a total of 400 good spines; divided into the spine types of 50 outer, 150middle and 200 inner.

Delivery to CERN:

They should arrive at CERN in two batches of 200 spines. The first batch will arrive at CERN by the end of February 2005 and the second and final batch by the end of March 2005.

The first batch will consist of 50 outer, 50 middle and 100 inner spines.

The second batch will consist of 100 middle and 100 inner spines.

Payment:

10% of the total price will be paid upon signature of the contract

40% will be paid after the first batch arrives at CERN and is accepted by the CERN representative

40% will be paid after the second batch arrives at CERN and is accepted by the CERN representative

The final 10% will be paid after a detailed reception of the final spines (not later than 30 days after arrival at CERN).