Particle Physics e-Science Programme

GridPP Tender Document

University of Birmingham,

University of Bristol,

Brunel University,

CERN, European Organization for Nuclear Research,

University of Cambridge,

University of Durham,

University of Edinburgh,

University of Glasgow,

Imperial College of Science, Technology and Medicine,

Lancaster University,

University of Liverpool,

University of Manchester,

Oxford University,

Queen Mary, University of London,

Royal Holloway, University of London,

Rutherford Appleton Laboratory,

University of Sheffield,

University of Sussex,

University of Wales Swansea,

University College London.

# Allocation of GridPP Posts

- The Project Management Board (PMB) has assessed technical submissions from the experiments, following discussions between the EB (Experiments Board) and the Technical Assessment Group (TAG).

- Internal tenders are now called for within GridPP in eleven work areas, according to following table.

Table 1: GridPP deliverables.

| Work Area | PMB Allocation (FTE) | Previously Allocated (FTE) | Total Allocation (FTE) |
| --- | --- | --- | --- |
| ATLAS/LHCb | 2.0 | 0.0 | 2.0 |
| ATLAS | 1.0 | 1.5 | 2.5 |
| BaBar | 2.5 | 0.0 | 2.5 |
| CDF/D0 (SAM) | 2.0 | 0.0 | 2.0 |
| CDF | 1.0 | 0.0 | 1.0 |
| CMS | 1.5 | 1.5 | 3.0 |
| D0 | 1.0 | 0.0 | 1.0 |
| LHCb | 1.0 | 1.0 | 2.0 |
| Other | 1.0 | 0.0 | 1.0 |
| UKQCD | 1.0 | 0.0 | 1.0 |
| Testbed (Tier-1/A) | 2.0 | 1.0 | 3.0 |
| Totals | 16.0 | 5.0 | 21.0 |

Notes:

- “Previously Allocated” refers to the WP8 (HEP applications) deliverables for individual LHC experiments and WP6 (Testbed) deliverables based at the prototype Tier-1 Centre. Tenders with manpower resources already allocated should indicate how the programme of work for previously allocated (half-)posts integrate with proposed developments.

- A joint programme of work is explicitly encouraged for ATLAS/LHCb and CDF/D0. See the associated experiment documents.

- Other joint programmes are similarly encouraged, where Institutes have resources to do so.

- A total PMB allocation of 16 FTEs has been made. Approval has been given for up to 15 of these to be new posts. The Peer Review Selection Committee will determine how the posts are filled, according to the returns from Institutes (or group of Institutes).

- All post-holders must report back at 3-monthly intervals (using similar reporting mechanisms to the previously allocated DataGrid posts).

- All posts will be allocated with a fixed end point of 31st December 2004, starting from the date of staff appointment.

- A review of posts will be made prior to this end point, in order to determine their effectiveness within the GridPP programme.

# Procedure for Internal Tendering

- The deliverables in each of the above areas are defined by the GridPP documents in:

http://www.gridpp.ac.uk/eb/tender/tender.html

and the Technical Analysis Group (TAG) document:

http://www.gridpp.ac.uk/tb/doc/TAG.doc

- For experiments [14.0 additional FTEs]: these resources must be w.r.t. an experiment’s requirements, emphasising grid-enablement of the experiment infrastructure, as described in the above input documents. The additional experiment posts (or 0.5 posts) will be allocated to ensure that the grid requirements of the experiments are met. Priority will be given to software development to integrate middleware elements for the experiments.

- For Testbed (Prototype Tier-1/Tier-A) [2.0 additional FTEs]: these resources should focus on the implementation of a UK testbed for the use of the experiments. The TAG document incorporates the specification for this work.

- We ask you to respond, on behalf of your Institute or, preferably, the group of Institutes representing the UK collaboration, with a short case (~1 page per additional post) consisting of:

- which experiment(s) are you tendering for?

- which deliverables and associated milestones can you deliver on?

- what are you already doing in this area?

- how would you implement the deliverables? (e.g. via recruitment and/or re-deployment of existing staff)

- (for LHC experiments) how will previously allocated posts be integrated into the programme?

- what support/infrastructure is/will be available locally?

- how do your plans match the internal priorities and plans of the UK collaboration?

- a list of main objectives (as in the PPARC RG2 form)

- a short abstract (as in the PPARC RG2 form)

- a note of principal investigator and co-investigators (as in the PPARC RG2 form)

- The deadline for submission [via e-mail to Steve Lloyd] is 12 noon on Friday 30th November.

- The GridPP Peer Review Selection Committee (PRSC) will meet on Friday December 7th and determine priorities and allocations according to this input. Priority grading will be made according to the standard alpha gradings (up to alpha 5).

- The recommendations of the PRSC will be subject to approval by the PPARC e-Science Director.

- Results will be communicated to all Institutes as soon as possible after the PRSC meeting.

- For approved additional posts, an RG2 form should be submitted directly to Guy Rickett at PPARC for a spine point 13 post with end point December 31st 2004, as soon as the results are known. The initial stages of the recruitment process should proceed in parallel at your Institute. It is hoped that all posts will be established by April 2002 at the latest, in order to meet the requirements of a 3-year programme.

- The fixed end-point of December 31st 2004 reflects the timescale of GridPP and has been adopted to encourage the community to meet this timescale. PPARC’s current e-Science funding was allocated from April 1st 2001 to March 31st 2004. The start point for GridPP is September 1st 2001 and therefore some rollover has been accepted.