# GridPP High Level Deliverables

Third draft (TD/PC/JG) – purpose is to enable technical development to be transparently visible at PPARC management level in terms of working areas. These should naturally match the scope/organisation of the project. It should be one (or two) page(s) long and summarise what we’ll deliver, matched to how we report back technical progress.

## Context

GridPP is a three year co-development programme with CERN and the EU DataGrid project. GridPP will deploy the Grid software (middleware) and hardware infrastructure to enable the testing of a prototype of the Grid which provides a significant fraction of the LHC computing requirements.

The GridPP project is designed to integrate with the existing Particle Physics programme within the UK, thus enabling early deployment and full testing of Grid technology and efficient use of limited resources. The project will disseminate experience into the multi-disciplinary e-science environment and will seek to build collaborations with emerging non-PPARC Grid activities both nationally and internationally.

## High Level Deliverables

<Constraint is 1 sentence per technical working group (examples, for discussion, noted below….) which should mean something to each of the other groups and to an external body. Each area must have a person (or group) with responsibility for that deliverable>.

GridPP defines its high level deliverables in four categories

### Major prototype deployments

GridPP, in conjunction with DataGRID and CERN, bases the majority of its demonstrations upon major prototype middleware deployments. These bring together middleware components at set times to provide a baseline for the development of experimental applications.

The relevant GridPP deliverables are deployment of prototype releases at a significant number of UK sites. These are defined in table 1 below.

Table 1: Major Prototype phases of the GridPP Project.

| Deliverable | Date | Goals |
| --- | --- | --- |
| Prototype I | Mar 2002 | Performance and scalability testing of components of the computing fabric (clusters, disk storage, mass storage system, system installation, system monitoring) using straightforward physics applications. Testing of the job scheduling and data replication software from the first DataGrid release. |
| Prototype II | Mar 2003 | Prototyping of the integrated local computing fabric, with emphasis on scaling, reliability and resilience to errors. Performance testing of LHC applications. Distributed HEP and other science application models using the second DataGrid release. |
| Prototype III | Mar 2004 | Full scale testing of the LHC computing model with fabric management and Grid management software for Tier-0 and Tier-1 centres, with some Tier-2 components. This is the prototype system that will be used to define the parameters for the acquisition of the initial LHC production system. This will use the software from the final DataGrid release. |

### Central Services

GridPP will establish a TierA/Prototype Tier-1 centre to support use of Grid services by experimental application groups. The resources and configuration of this centre will change with time to participate in a variety of grid projects as part of GridPP.

Deliverables in this category are:

- Procure hardware for centre in three annual components in 2001, 2002, and 2003.

- Implement a BaBar TierA centre in the UK. Specification of the service will be by agreement with the BaBar UK Collaboration to meet requirements of BaBar.

- Implement the hardware resources and services required to form a prototype Tier1 centre as part of the LHC Computing Grid project.

2 and 3 will be performed on a common integrated set of hardware. This hardware base will also provide a general computing service for UK PP experiments.

- Support a series of testbeds for the EU DataGrid Project.

- Re-engineer the existing UK PP Central Services to participate in the GridPP Grid.

- Design a mechanism whereby the central resources can be logically moved between items 2-5 with the minimum of effort and maximum flexibility.

### DataGrid Middleware

<all these probably to be reworded in light of discussion with WP contacts>

- Grid Architecture: Report on the final DataGRID architecture, an assessment of this in the light of experience in the use of the prototypes, and a comparison with other existing architectures in related projects.

- Security: Development of an authentication and authorisation scheme which satisfies the requirements of the DataGrid using certificates, management of local authorisation, standard interfaces to underlying authentication and implementation of a structure of trusted authorities.

- Workload Management: Development of a uniform job description language, integration into existing schedulers and optimisation.

- Data Management: Metadata services enabling data replication and synchronisation, data caching and optimisation.

- Grid Monitoring: Publication of information services and monitoring of static and dynamic metrics to enable resource allocation algorithms to function.

- Fabric Management: automated installation of Grid software on multiple sites enabling rapid deployment of components.

- Mass Storage: Interfaces to various data storage solutions.

- Testbed: prototype deployment and tools to enable deployment of VO’s using shared resources.

- Network Services: Deployment of end-to-end network monitoring tools, publication of network resource information, deployment of high rate data transport solutions and tests of packet prioritisation services.

### Building Grid-enabled Applications

The particle physics groups associated with GridPP will build interfaces to Grid technology components and hence implement a distributed computing environment.

- The LHC experiments will build Grid application frameworks based upon the DataGrid prototype releases. These frameworks will be used to demonstrate a significant fraction of a distributed Grid capable of meeting the requirements of the LHC programme.

- The running experiment based at SLAC (BaBar) will build a Grid application framework based upon the DataGRID prototype releases to demonstrate the use of the Grid for production analysis.

- The running experiments based at Fermilab will build Grid frameworks based upon the SAM architecture (which will incorporate Globus middleware components), and demonstrate production data analysis and Monte Carlo production on the Grid.

- A grouping of several smaller UK particle physics groups will test whether Grid technology can bring benefit to users in a much smaller and limited environment by implementing a modest data management system with the aim of applicability across experimental domains.