Addendum to the Particle Physics                              e-Science Programme Proposal

The UK Grid for Particle Physics Collaboration

GridPP

University of Birmingham,

University of Bristol,

Brunel University,

CERN, European Organization for Nuclear Research,

University of Cambridge,

University of Durham,

University of Edinburgh,

University of Glasgow,

Imperial College of Science, Technology and Medicine,

Lancaster University,

University of Liverpool,

University of Manchester,

Oxford University,

Queen Mary, University of London,

Royal Holloway, University of London,

Rutherford Appleton Laboratory,

University of Sheffield,

University of Sussex,

University of Wales Swansea,

University College London.

Contacts

Dr. Tony Doyle – A.Doyle@physics.gla.ac.uk

Dr. Steve Lloyd – S.L.Lloyd@qmw.ac.uk

Abstract

This addendum contains additional information with respect to the bid from the UK Particle Physics Community to PPARC for resources to develop a Grid for Particle Physics research - GridPP. It should be read in conjunction with the proposal and contains responses in the following areas:

- resource allocation for the WorkGroups;

- planned architecture development;

- development of links with US (comparison with other international developments?); and

- developments of links with industry.

# Resource Analysis

## Introduction

The programme for the UK Grid for Particle Physics consists of a series of interlocking “components”. These components are ordered in the sense that the Foundation component, numbered 1, is required by the subsequent components. Components 1 to 4 are considered to be essential to meet the requirements of the GridPP programme, while component 5 would offer significant added-value.

Table 1 shows the PPARC funds invested as a function of component to CERN and the UK.

Table 1: Top-level financial breakdown.

| Component | Description | CERN contribution from PPARC (£M) | Cost to PPARC (£M) | Total PPARC (£M) |
| --- | --- | --- | --- | --- |
| 1 | Foundation | 2.5 | 8.5 | 8.5 |
| 2 | Production | 1.0 | 4.1 | 12.7 |
| 3 | Middleware | 2.1 | 4.4 | 17.0 |
| 4 | Exploitation | 1.5 | 4.0 | 21.0 |
| 5 | Value-added exploitation | 2.9 | 4.9 | 25.9 |

Integrated over the first 4 components, the amount required for funding CERN activities is £7M.

We have been requested to scope the programme in the range of £15-20M. This is at the point where elements of the Middleware (Component 3) and Exploitation (Component 4) need to be considered.

### Component 4: Exploitation

The experiments must develop their applications in order that they move from bespoke solutions for their analysis needs to full Grid functionality. The experience of undertaking this exercise and using the Grid infrastructure in earnest, will offer excellent experience for other disciplines. Component 4 is focused on providing the applications to deliver the science using the Grid infrastructure.

Components 1 to 4 must be funded, as an absolute minimum, in order for the GridPP programme to be realised.

## Deliverables against Components

Table 2 is a compilation of the deliverables from all the WorkGroups (described in Section Error: Reference source not found of the Proposal), ordered by component and updated to include individual FTE requirements. Clarify… External funding refers to that from the EU DataGrid The deliverable definitions are considered in more detail in the Proposal (AppendixError: Reference source not found).

Table 2: Deliverables.

| Component | WG | Name | Funding | FTE [yr] |
| --- | --- | --- | --- | --- |
| 1 | A | Installation and test job submission via scheduler | UKDG | 0.50 |
| 1 | A | Planning and Management | UKPP | 1.50 |
| 1 | A | Develop JCL/JDL | UKPP | 0.50 |
| 1 | B | Develop Project Plan, Coord. + Manage | EU | 1.50 |
| 1 | B | Schema Repository | UKDG | 1.50 |
| 1 | B | Releases A | UKDG | 0.50 |
| 1 | C | Release for Testbed-1 | EU | 1.50 |
| 1 | C | Release for Testbed-2 | EU | 1.50 |
| 1 | C | Release for Testbed-3 | EU | 1.20 |
| 1 | C | Evaluation Report | EU | 0.30 |
| 1 | C | Evaluation Report | UKDG | 0.90 |
| 1 | D | Evaluation and API Design | EU | 0.50 |
| 1 | D | Prototype API | EU | 0.50 |
| 1 | D | Further Refinement and testing of API | EU | 1.00 |
| 1 | D | COTS systems development B | UKDG | 1.50 |
| 1 | D | Definition of Metadata | UKDG | 0.30 |
| 1 | D | Prototype Metadata | UKDG | 0.30 |
| 1 | D | Metadata refinement and testing | UKDG | 0.70 |
| 1 | D | Tape Exchange Prototype Version | UKDG | 0.75 |
| 1 | D | Develop project plan | UKPP | 0.10 |
| 1 | D | Integration of existing fabric | UKPP | 3.50 |
| 1 | D | Fabric benchmarking/evaluation | UKPP | 1.00 |
| 1 | D | User Portals | UKPP | 0.50 |
| 1 | D | Fabric demonstrator(s) | UKPP | 1.00 |
| 1 | E | Gather requirements | UKPP | 0.20 |
| 1 | E | Survey and track technology | UKPP | 0.50 |
| 1 | E | Design, implement and test | UKPP | 1.60 |
| 1 | E | Integrate with other WG/Grids | UKPP | 0.66 |
| 1 | E | Management of WG | UKPP | 0.25 |
| 1 | E | DataGrid Security | UKPP | 0.50 |
| 1 | F | Net-1-A | UKDG | 1.00 |
| 1 | F | Net-2-A | UKDG | 0.50 |
| 1 | F | Net-4-A | UKDG | 1.50 |
| 1 | F | Net-1-B | UKPP | 2.00 |
| 1 | F | Net-2-B | UKPP | 1.00 |
| 1 | F | Net-4-B | UKPP | 1.50 |
| 1 | G | Management | EU | 3.00 |
| 1 | G | GRID IS | UKPP | 4.50 |
| 1 | G | Network ops | UKPP | 1.50 |
| 1 | G | Tier-1 centre ops | UKPP | 17.50 |
| 1 | H | Deployment tools | UKDG | 2.00 |
| 1 | H | Globus support | UKDG | 2.00 |
| 1 | H | Testbed team | UKDG | 1.50 |
| 1 | H | Management | UKDG | 3.00 |
| 1 | H | Deployment tools | UKPP | 2.50 |
| 1 | H | Globus support | UKPP | 4.00 |
| 1 | H | Testbed team | UKPP | 1.50 |
| 1 | J | Begin foundational package A | UKPP | 2.00 |
| 1 | K | Support prototypes | CERN | 3.00 |
| 1 | K | Extension of Castor for LHC capacity, performance | CERN | 5.00 |
| 1 | K | Support prototypes | CERN | 3.00 |
| 1 | K | Fabric network management, and resilience | CERN | 2.00 |
| 1 | K | Support fabric prototypes | CERN | 2.00 |
| 1 | K | High bandwidth WAN – file transfer/access performance | CERN | 3.00 |
| 1 | K | WAN traffic instrumentation & monitoring | CERN | 2.00 |
| 1 | K | Grid authentication – PKI | CERN | 1.00 |
| 1 | K | Authorisation infrastructure for Grid applications – PMI | CERN | 2.00 |
| 1 | K | Base technology for collaborative tools | CERN | 2.00 |
| 1 | K | Support for grid prototypes | CERN | 2.00 |
| 1 | K | Evaluation of emerging object relational technology | CERN | 2.00 |
| 2 | A | Installation and test job submission via scheduler | UKPP | 0.40 |
| 2 | B | Query Optimsation and Data Mining A | UKPP | 0.90 |
| 2 | C | Technology Evaluation | UKDG | 0.50 |
| 2 | C | Evaluation Report | UKPP | 0.30 |
| 2 | D | Implementation of production metadata | EU | 0.70 |
| 2 | D | Implementation of Production API | UKDG | 1.00 |
| 2 | E | Production phase | UKPP | 1.00 |
| 2 | F | Net-2-C | UKDG | 0.50 |
| 2 | F | Net-3-A | UKDG | 1.00 |
| 2 | F | Net-2-D | UKPP | 1.00 |
| 2 | F | Net-2-G | UKPP | 1.00 |
| 2 | G | Security operations | UKPP | 3.00 |
| 2 | G | GRID IS | UKPP | 1.50 |
| 2 | G | Tier-1 centre ops | UKPP | 9.50 |
| 2 | H | Upper middleware/application support | UKDG | 5.50 |
| 2 | H | Upper middleware/application support | UKPP | 4.50 |
| 2 | J | Focus and engage A | UKPP | 2.00 |
| 2 | K | LAN performance | CERN | 1.00 |
| 2 | K | High bandwidth firewall/defences | CERN | 2.00 |
| 3 | A | Further testing and refinement | UKDG | 1.00 |
| 3 | A | Modify SAM | UKPP | 1.00 |
| 3 | A | Profiling HEP jobs and scheduler optimisation | UKPP | 1.50 |
| 3 | A | Super scheduler development | UKPP | 0.50 |
| 3 | B | Directory Services | EU | 3.00 |
| 3 | B | Distributed SQL Development | UKDG | 4.00 |
| 3 | B | Data Replication | UKDG | 1.50 |
| 3 | B | Query Optimsation and Data Mining B | UKPP | 0.60 |
| 3 | B | Releases B | UKPP | 2.00 |
| 3 | B | Liason | UKPP | 2.50 |
| 3 | C | Architecture & Design | UKDG | 0.50 |
| 3 | C | Technology Evaluation | UKDG | 0.50 |
| 3 | C | Release for Testbed-2 | UKPP | 1.80 |
| 3 | C | Release for Testbed-3 | UKPP | 2.10 |
| 3 | D | Tape Exchange Production Version | EU | 0.30 |
| 3 | D | Tape Exchange evaluation & design | UKDG | 0.50 |
| 3 | D | Design Refinement | UKDG | 0.50 |
| 3 | D | Tape Exchange Production Version | UKDG | 0.45 |
| 3 | D | Fabric Management Model | UKPP | 0.10 |
| 3 | D | Establish ICT-industry leader partnerships | UKPP | 0.10 |
| 3 | D | COTS systems development A | UKPP | 1.50 |
| 3 | D | Proprietary systems development | UKPP | 1.00 |
| 3 | D | FM information dissemination | UKPP | 0.20 |
| 3 | D | Evaluation Report | UKPP | 1.50 |
| 3 | E | Architecture | UKPP | 0.25 |
| 3 | E | Security development | UKPP | 0.75 |
| 3 | E | DataGrid Security development | UKPP | 0.75 |
| 3 | F | Net-2-E | UKDG | 1.00 |
| 3 | F | Net-3-B | UKDG | 0.50 |
| 3 | F | Net-2-F | UKPP | 1.00 |
| 3 | H | Globus development | UKDG | 1.50 |
| 3 | H | S/w development support | UKDG | 1.50 |
| 3 | H | Upper middleware/application support | UKDG | 4.00 |
| 3 | J | Begin production phase A | UKPP | 3.00 |
| 3 | J | QCDGrid – full Grid access of lattice datasets | UKPP | 3.00 |
| 3 | K | Scalable fabric error and performance monitoring system | CERN | 1.00 |
| 3 | K | Automated, scalable installation system | CERN | 2.00 |
| 3 | K | Automated software maintenance system | CERN | 1.00 |
| 3 | K | Scalable, automated (re-)configuration system | CERN | 1.00 |
| 3 | K | Automated, self-diagnosing and repair system | CERN | 2.00 |
| 3 | K | Implement grid-standard APIs, meta-data formats | CERN | 2.00 |
| 3 | K | Data replication and synchronisation | CERN | 3.00 |
| 3 | K | Performance and monitoring of wide area data transfer | CERN | 3.00 |
| 3 | K | Integration of LAN and Grid-level monitoring | CERN | 1.00 |
| 3 | K | Adaptation of databases to Grid replication and caching | CERN | 5.00 |
| 3 | K | Preparation of training courses, material | CERN | 4.00 |
| 3 | K | Adaptation of application – science A | CERN | 3.00 |
| 3 | K | Adaptation of application – science B | CERN | 3.00 |
| 4 | I | ATLAS | UKPP | 8.00 |
| 4 | I | CMS | UKPP | 9.50 |
| 4 | I | LHCb | UKPP | 9.00 |
| 4 | I | ALICE | UKPP | 2.50 |
| 4 | I | BaBar | UKPP | 6.00 |
| 4 | I | UKDMC | UKPP | 3.00 |
| 4 | I | H1 | UKPP | 1.50 |
| 4 | I | CDF | UKPP | 4.68 |
| 4 | I | D0 | UKPP | 2.00 |
| 4 | I | ZEUS | UKPP | 0.00 |
| 4 | K | Provision of basic physics environment for prototypes | CERN | 2.00 |
| 4 | K | Support of grid testbeds | CERN | 5.00 |
| 4 | K | Adaptation of physics core software to the grid environment | CERN | 6.00 |
| 4 | K | Exploitation of the grid environment by physics applications | CERN | 6.00 |
| 4 | K | Support for testbeds | CERN | 3.00 |

## The WorkGroups

The WorkGroups are:

- A	Workload Management

- B	Information Services and Data Management

- C	Monitoring Services

- D	Fabric Management and Mass Storage

- E	Security Development

- F	Network Development

- G	Prototype Grid

- H	Software Support

- I	Experimental Objectives

- J	Dissemination

- K	CERN

The EU DataGrid component is marked by an asterisk

Figure 1: Breakdown of GridPP Resources.

## I: Experiment Objectives

Year 1 Deliverables

- Data-taking experiments will integrate their data management systems into existing facilities e.g. mass storage facilities.

- Assess technological and sociological needs of analyses across Grid.

- LHC experiments define data models for analysis.

- Develop tools to allow bulk data transfer.

- Assess and/or implement meta-data definitions.

- Develop close working relationships across multi-Tier structure and across countries.

- Integrate Monte Carlo production tools.

- Provide experimental software installation kits.

- LHC experiments partake in MDCs.

- Feedback assessment of middleware tools.

Year 2 Deliverables

- Further develop and integrate specialised Monte Carlo production tools.

- Data-taking experiments produce first release of analysis software for Grid environment.

- LHC experiments refine meta-databases.

- LHC experiments test analysis environment.

- Further develop bulk transfer tools.

- Further integration of mass storage facilities.

- Assess needs and requirements for condition databases.

- Upgrade experimental software installation kits.

- LHC experiments partake in MDCs.

- Feedback assessment of middleware tools.

Year 3 Deliverables

- Further develop and integrate analysis environment.

- Fully incorporate distributed resources around the UK.

- Implementation of condition databases.

- Upgrade experimental software installation kits.

- LHC experiments partake in MDCs.

- Evaluate and test complexity of system to assess suitability for LHC era.

Intro – context…

The US collider experiments (D0 and CDF at Fermilab and BaBar at SLAC) are already in the data-taking phase and are developing distributed analysis environments in a Grid context. These collaborations are involved with Grid projects in the US, such as GriPhyn and PPDG. They will provide an important testing ground for the future developments of the LHC computing model.

The D0 experiment has developed a sophisticated data-handling tool known as SAM. The UK is implementing job submission and resource management aspects into SAM; this involves incorporating CONDOR-G, a Grid enabled submission mechanism. The project is being carried out in the context of the GriPhyn project and in close collaboration with the CONDOR team, based at Wisconsin University. Other UK personnel on D0 are heavily involved with Grid interfaces to mass storage elements within PPDG. Contacts are already developing between this work and the UK led DataGrid work package in this area. BaBar will develop, in the UK, a Tier-A processing centre that will meet a significant fraction of the whole collaboration’s computing needs. Working directly with PPDG, the Globus storage request broker will be implemented at this centre. In addition, there is currently being commissioned an UK distributed Monte Carlo production system based on 9 PC farms. It is planned that this production system will be integrated into the Grid environment. BaBar plan to use the PPDG/Globus tools for bulk data transfer and the UK currently co-ordinates the BaBar developments in this area. CDF are a more mature experiment than either D0 or BaBar and, as a consequence, already have a major investment in their software environment. Even so, the UK is driving forward the CDF Grid effort in collaboration with US institutes. Work has already begun to make Grid aware the CDF disk inventory manager using LDAP. Support through GridPP for the CDF developments would allow these efforts to meet their full potential and spawn possible future funding in the US for CDF Grid effort.

The UK is playing a leading role in developing the middleware of the DataGrid. It is equally important that the UK take advantage of their prominent positions with the experimental collaborations in order to ensure that GridPP is taking a leading role in stress testing and utilising the developing tools.  Not only should the UK build on its leadership within the LHC experiments, in the context of the DataGrid project, but should also exploit its prominent position within the US collider experiments in the area of Grid computing. This would enable important links to be forged between the EU DataGrid project, through GridPP, and the GriPhyn and PPDG projects in the States; thus encouraging a closer co-operation.

# Grid Architecture

## Introduction

Our overall aim is to make sure that the Grid is a reality for PP in the UK and we feel that the best way to achieve this is by making individual contributions to architectures via our links to the Global Grid Forum (GGF), EU DataGrid, PPDG and GriPhyN. GridPP does not plan to have its own architecture body. The GGF Grid Protocol Architecture Working Group draft charter is noted below (clearly developing by Washington… improved statement at presentation?).

We support the GGF in its attempts to promote best practices and to establish standards and will take particular note of the activities of the recently formed architecture group within the GGF.  We expect to see standards emerge over the next few years and we are especially concerned that architectures should be capable of evolution.

We have a strong link to the Architecture Task Force (ATF) of the DataGrid having three members on that body, one of whom is currently the chair.

We also have direct links to the National and five of the eight Regional e-Science Centres, which will provide a forum for Architecture development in the future. The National Centre Director and the Chief Software Architect who supports the development of the research strategy will have an important role in ensuring the evolutionary capabilities of the architecture.

## GGF Grid Protocol Architecture Working Group

### Draft Charter

The role of the Grid Protocol Architecture Working Group is to provide a conceptual framework for discussing the interrelationships, completeness, and minimality of the protocol approach to Grid services that is coming out of GF.

The GridPP project leader is a member of this Working Group and will provide a link to ensure that the

### Proposed Goals

- Define an architecture for the protocols, services, and API model of Grids.

- Draft an architecture document will identify Grid functions and services, and their relationship to applications, resources, and the other services. The document will also attempt to identify a minimally complete set of functions and services.

- Examine the work of the other WGs in the context of this architecture and comment on both minimality and completeness of the overall GF work.

- document missing protocols in a way that encourages action in existing WGs or creation of new WGs

- document what appears to be non-minimal elements and modify the architecture and/or convey these observations to the WGs.

Examine and document the relationship of the GPA architecture with respect to other approaches such as CORBA, peer-to-peer, etc.

### Milestones

| July 2001 | Finalize the draft charter. |
| --- | --- |
| July 2001 | Develop further milestones and publish. |

# International Collaborations

### GridPP: Collaboration plans and actuality with US Grid Projects

[Note:Where names are given below these are really those where interaction between US and UK has taken place. I.e. they are not just a covering list of names of all those who could be interested. This is to emphasise that all that is listed is tangible]

## General / Summary

- GridPP has formally engaged with the major grid projects in the US: GriPhyN, PPDG and lately iVDGL.  This means we have agreed at high level to work with these projects, have identified areas of collaboration already in progress and natural areas of collaboration to develop.

- In almost all cases the people involved in this work on both sides of Atlantic are already well known to each other, since the work covers an area of worldwide expertise which has already been developed.

- These engagements overlap with, and are consistent with the relation between these US projects and the DataGRID. Again this is because the people involved are already working in a global environment.

- People in the UK sit on, or enact, the DataGrid-Globus coordination group. Names: A.MacNab, S.Fisher, A.Martin, D.Kelsey.

- Contact with the Condor team is also maintained. Name : D.Colling.

## GriPhyN

GriPhyN is the major Grid technology development project in the US, which embodies Particle Physics applications as well as other fields.

We have spoken in various contexts with the GriPhyN management, and individuals working in specific areas and have identified the following areas:

- SAM/Condor: V.White, M.Livny and J.Schopf have visited ICSTM to discuss collaboration on resource management and scheduling. Names at IC : D.Colling, R.Walker. As a result of these discussions they are implementing a condor and submission mechanism in SAM (Rod Walker) ( the Fermilab data storage and retrieval tool). This work will continue probably to implement a condor_g submission mechanism so allowing remote submission of SAM jobs. This work will probably be done in collaboration with the Condor group as part of the PPDG deliverable. (All the "probably" were introduced after this afternoons discussion it has been suggested that D0 may avoid Globus altogether and just use Condor if so we will continue in along this route). Our involvement in this work will hopefully lead to a level of coherence between the EU and US grid projects in areas such as the JDL. This will be of great benefit to the user community.

- Globus: A person in the UK is now collaborating with the Globus as responsible for software release packaging into RPM distributions. These form the core of the DataGRID testbed installation scheme. Name: A.MacNab

- Transatlantic high performance networking: This will go forward as soon as staff are in place.  This overlaps strongly with DataTAG described separately below.  Names: UK: P.Clarke, R.Hughes-Jones, R.Tasker, US: I.Foster

- People in all projects are keen to deploy and pilot two innovative areas:

  - High performance data transport applications (reliable sustained transfer across high bandwidth-delay routes at 1 Gbit/s). This involves deployment of TCP tuning mechanisms, and diagnostic monitoring. The aim is to make 100 Mbit/s and then 1 Gbit/s transport “available to the user”

  - Novel network services, and in particular demonstrate QoS services at the middleware level across Grid domains. This by definition engages the network providers from end to end (UKERNA, DANTE, CERN-US link, ESNET, Abilene).

- Network monitoring and GRIS publication: The UK is responsible for the network monitoring services for the DataGRID. This means measurement of basic characterisation quantities (delay, loss, TCP throughput), logging, and publication into the GRIS system. This is an area where some work has taken place in GriPhyN and we have initiated contact to work coherently with this. Names: UK: R.Tasker, A.Martin, US: ..on my email list…

## PPDG

PPDG focuses more strongly on HEP applications, and particularly the near term requirements of CDF,D0 and BaBar. The respective GridPP groups are naturally an integral part of much of this work. All experiments have significant data handling requirements already, and will continue to do so for several years.

- BaBar (SLAC): BaBar are investigating the use of Globus/SRB (Storage Request Broker from SDSC) for Grid-enabled data access. In the UK, CLRC is independently evaluating SRB for the UK National Grid. BaBar, BaBar-UK, SLAC Computing Service (SCS) and CLRC are already collaborating on BaBar datadistribution. This collaboration will grow to cover SRB work if the initial tests are encourganing. As CLRC will be a contracted Tier-A processing centre this topic will be important to both sides. The SRB collaboration has not started yet, but when it does will necessarily involve several of the currently working UK people to collaborate with PPDG.Names: A.MacNab,A.Forti, T.Adye, A.Sansum.

- D0 (FNAL): D0 has also committed to data processing being reliant on the Grid based upon SAM  This overlaps with the GriPhyN SAM/Condor work mentioned above. V.White, L.Lueking, S.Burke (Lancaster) will work on storage elements within PPDG, and specifically Grid interfaces to ENSTORE . D.Colling and R.Walker will extend the work on resource management and scheduling to PPDG and have discussed this with Ruth Pordes.

- CDF (FNAL): CDF so far has not committed to the Grid for mainstream data processing. However ????

## iVDGL

The iVDGL is an essential part of the US Hep Grid programme, which we support and expect to be funded.  The iVDGL  seeks to link similar Grid domains on a global scale. The DataGRID and GridPP see this as the correct and essential way forward. So far

- We have held discussions with the iVDGL management

- Memebers of GridPP  are principal investigators of the DataTAG project (submitted to EU, recently approved to move forward to contract negotiation). This will  (i) provide a high performance transatlantic network connection to link EU and US Grid projects (ii) will further develop high perfomance networking with a strong overlap to the work described under GriPhyN above and (iii) will address inter-grid interoperability issues.

## InterGrid Co-ordination Group

“International HENP Grid Coordination & Joint Development Framework”

Strategic co-ordination of Particle Physics Grid projects has been the subject of meetings between representatives from EU-DataGrid, GriPhyN, PPDG and Asian activities. So far these have taken place in Amsterdam (March 2001) and Rome (June 2001). The UK has been represented by Robin Middleton and by Jim Sadlier (PPARC). It is foreseen that in future PPARC will be represented by the Director eScience. The group also has amongst its members the PIs of the Globus and Condor projects. The next meeting is foreseen to be in October, again in Rome.

### Structure

After much discussion it has been agreed to operate a 2-tier structure. The first part is a Management Board responsible for overall co-ordination. The second part is a Technical Board charged with ensuring that all technical issues are covered either by launching task forces of domain experts, by ensuring joint activities of existing projects or by requesting new (joint) projects (the latter being  passed to the Management Board for approval and initiation). The exact terms of reference of these two bodies are currently being developed.

An additional tier of common projects management has also been discussed, but deemed to be of limited benefit, since such bodies would have no direct resources but would in any case rely on the funding available through core participants.

The existing body is to become the Management Board and nominations are currently sought for the Technical Board (6 US, 6 Europe, 2 Asia) in order that it may start its work before the end of the summer.

### Aims

The overall aim of the co-ordination is primarily to promote common activities with a view to ensuring seamless interfaces for applications in the various countries and to avoid (or at least minimising) duplication. To date it has been decided to promote joint testbeds, grid architecture co-ordination and to work for a common Open Source license structure. The DataTAG project and its association with iVDGL is in part a consequence of this co-ordination activity.

### Open Source License

Work has also progressed on software licensing issues with an outline for a Consortium for Open Grid Software (COGS) having been discussed. Associated Open Source license text is already available and has been distributed to participating institutes of GridPP for comment and feedback. It is foreseen that developments of the EU DataGrid will be made available under this license.

## Common Testbeds

As part of the first testbed release of the EU DataGrid project it is planned to have the direct participation of up to 4 sites in the US in the testbed and is anticipated to include at least the prototype Tier-1 centres. The GridPP prototype activities will this be fully linked with this.

## Future

The general policy, as GridPP gets underway, will be to identify the Grid components required to meet the GridPP goals. We will then actively seek to coordinate closely with the US grid projects in order to benefit from existing R&D and avoid unnecessary duplication. We expect this to lead to further mutually beneficial collaboration.

[Note:  this policy will also naturally will include other UK resources outside of GridPP – eg the national/regional centre infrastructure.]

To a great extent this stated policy will be formalised through participation in the “to be formed” global Grid collaboration group, whos job it will be (and specifically the UK representatives) to ensure proper collaboration takes place wherever appropriate.

# Development of links with Industry

Tony to crib from IBM document..

“UKDG” is PPARC funding specifically for the EU DataGrid project, “UKPP” is PPARC funding for GridPP with the DataGrid component excluded, “CERN” is PPARC funding for CERN-based activities, “EU” is external funding from the EU.